中华人民共和国湖南省审计厅

Hunan Provincial Audit Office of the People’s Republic of China

审  计  报  告

Audit Report

湘审报〔2017〕61号

HUNAN AUDIT REPORT〔2017〕NO.61

项目名称：   世界银行贷款湖南省农村经济综合开发示范镇建设项目

Project Name: Hunan Integrated Economic Development of Small Towns Project financed by the World Bank

贷 款 号：    8160-CN

Loan  No. :   8160-CN

项目执行单位：湖南省利用世界银行贷款建设农村经济综合开发示范镇项目办公室

Project Entity:  Hunan Provincial Project Management Office of the World Bank’s Integrated Economic Development of Small Towns Project

会计年度：     2016

Accounting Year：2016

目   录

Contents

一、审计师意见	1

I. Auditor’s Opinion	3

二、贷款部分财务报表及财务报表附注	6

Ⅱ. Financial Statements and Notes to the Financial Statements	6

（一）资金平衡表	9

i. Balance Sheet	9

（二）项目进度表	11

ii. Summary of Sources and Uses of Funds by Project Component	11

（三）贷款协定执行情况表	12

iii. Statement of Implementation of Loan Agreement	12

（四）专用账户报表	13

iv. Special Account Statement	13

（五）财务报表附注	15

v. Notes to the Financial Statements	18

三、审计发现的问题及建议	23

III. Audit Findings and Recommendations	29

一、审计师意见

审计师意见

湖南省利用世界银行贷款建设农村经济综合开发示范镇项目办公室：

我们审计了世界银行贷款湖南省农村经济综合开发示范镇建设项目2016年12月31日的资金平衡表及截至该日同年度的项目进度表、贷款协定执行情况表和专用账户报表等特定目的财务报表及财务报表附注（第6页至第22页）。

（一）项目执行单位及湖南省财政厅对财务报表的责任

编制上述财务报表中的资金平衡表、项目进度表及贷款协定执行情况表是你办的责任，编制专用账户报表是湖南省财政厅的责任，这种责任包括：

1．按照中国的会计准则、会计制度和本项目贷款协定的要求编制项目财务报表，并使其实现公允反映；

2．设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。

（二）审计责任

我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。

为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报表的总体列报。

我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。

（三）审计意见

我们认为，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目贷款协定的要求编制，公允反映了世界银行贷款湖南省农村经济综合开发示范镇建设项目2016年12月31日的财务状况及截至该日同年度的财务收支、项目执行和专用账户收支情况。

（四）其他事项

我们还审查了本期内报送给世界银行的衡南三塘镇第HN-TJ-ST-01-005至009号、汨罗新市镇HN-TJ-XS-01-005号、桃源陬市镇HN-TJ-ZS-02-04至06号、望城区丁字湾街道办HN-TJ-XS-01-002号提款申请书及所附资料。我们认为，这些资料均符合贷款协议的要求，可以作为申请提款的依据。

本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。

中华人民共和国湖南省审计厅

二O一七年六月二十三日

地址：中国湖南省长沙市嘉雨路6号

邮政编码：410001

电话：0731-89976609

I. Auditor’s Opinion

Auditor’s Opinion

To Hunan Provincial Project Management Office of the World Bank’s Integrated Economic Development of Small Towns Project:

We have audited the special purpose financial statements (from page 6 to page 22) of Hunan Integrated Economic Development of Small Towns Project financed by the World Bank, which comprise the Balance Sheet of December 31, 2016, the Summary of Sources and Uses of Funds by Project Component, the Statement of Implementation of Loan Agreement and the Special Account Statement for the year then ended, and Notes to the Financial Statements.

Project Entity and Hunan Provincial Financial Department’s Responsibility for the Financial Statements

The preparation of the Balance Sheet, the Summary of Sources and Uses of Funds by Project Component and the Statement of Implementation of Loan Agreement of the financial statements is the responsibility of your entity, while the preparation of the Special Account Statement is the responsibility of Hunan provincial Finance Department, which includes:

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement;

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error.

Auditor’s Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People’s Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures selected depend on the audits judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entities preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity’s internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Opinion

In our opinion, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of Hunan Integrated Economic Development of Small Towns Project financed by the World Bank of December 31, 2016, its financial receipts and disbursements, the project implementation and the receipts and disbursements of the special account for the year then ended in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement.

Other Matters

We also examined the withdrawal application No. HN-TJ-ST-01-005 to 009 of Santang Town, Hengnan County, No. HN-TJ-XS-01-005 of Xinshi Town, Miluo City, No. HN-TJ-ZS-02-04 to 06 of Zoushi Town, Taoyuan County, number HN-TJ-XS-01-002 of Dingziwan Sub-district Office, Wangcheng District, and the attached documents submitted to the World Bank during the period. In our opinion, those documents comply with the project loan agreements and can serve as basis for loan withdrawals.

The audit report consists of the Auditors Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Hunan Provincial Audit Office of the People’s Republic of China

June  , 2017

Address: No. 6 Jiayu Road, Changsha City, Hunan Province, China

Postcode: 410001

Tel.: 86-0731-89976609

Fax: 86-0731-89976602

The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version.

二、财务报表及财务报表附注

Ⅱ. Financial Statements and Notes to the Financial Statements

（一）资金平衡表

i. Balance Sheet

资 金 平 衡 表

BALANCE SHEET

2016年12月31日

(As of December 31, 2016)

项目名称：湖南省农村经济综合开发示范镇建设项目

Project Name: Hunan Integrated Economic Development of Small Towns Project

编报单位：湖南省利用世界银行贷款建设农村经济综合开发示范镇项目办公室                                   货币单位：人民币元

Prepared by: Hunan Provincial Project Management Office of the World Bank’s Integrated Economic Development of Small Towns Project     Currency Unit: RMB Yuan

| 资 金 占 用 | 行 次 | 期 初 数 | 期 末 数 | 资 金 来 源 | 行 次 | 期 初 数 | 期 末 数 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Application of Fund | Line No. | Beginning Balance | Ending Balance | Sources of Fund | Line No. | Beginning Balance | Ending Balance |
| 一、项目支出合计 | 1 | 103,008,314.32 | 173,862,086.58 | 一、项目拨款合计 | 28 | 77,779,111.56 | 83,026,744.24 |
| Total Project Expenditures |  |  |  | Total Project Appropriation Funds |  |  |  |
| 1.交付使用资产 | 2 |  |  | 二、项目资本与项目资本公积 | 29 |  |  |
| Fixed Assets Transferred |  |  |  | Project Capital and Capital Surplus |  |  |  |
| 2.待核销项目支出 | 3 |  |  | 其中：捐赠款 | 30 |  |  |
| Construction Expenditures to be Disposed |  |  |  | Including:Grants |  |  |  |
| 3.转出投资 | 4 |  |  | 三、项目借款合计 | 31 | 33,950,624.44 | 85,493,192.40 |
| Investments Transferred-out |  |  |  | Total Project Loan |  |  |  |
| 4.在建工程 | 5 | 103,008,314.32 | 173,862,086.58 | 1. 项目投资借款 | 32 | 33,950,624.44 | 85,493,192.40 |
| Construction in Progress |  |  |  | Total Project Loan |  |  |  |
| 二、应收生产单位投资借款 | 6 |  |  | (1) 国外借款 | 33 | 29,806,862.02 | 80,908,821.35 |
| Investment Loan Receivable |  |  |  | Foreign Loan |  |  |  |
| 其中: 应收生产单位世行贷款 Including: | 7 |  |  | 其中：国际开发协会 | 34 |  |  |
| World Bank Investment Loan Receivable |  |  |  | Including: IDA |  |  |  |
| 三、拨出项目资金 | 8 |  |  | 国际复兴开发银行 | 35 | 29,806,862.02 | 80,908,821.35 |
| Appropriation of Investment Loan |  |  |  | IBRD |  |  |  |
| 其中：拨付世行贷款Including: | 9 |  |  | 技术合作信贷 | 36 |  |  |
| Appropriation of World Bank Investment Loan |  |  |  | Technical Cooperation |  |  |  |
| 四、器材 Equipment | 10 |  |  | 联合融资Co-Financing | 37 |  |  |
| 其中：待处理器材损失Including: | 11 |  |  | (2) 国内借款 | 38 | 4,143,762.42 | 4,584,371.05 |
| Equipment Losses in Suspense |  |  |  | Domestic Loan |  |  |  |
| 五、货币资金合计 | 12 | 9,955,842.85 | 6,572,333.93 | 2. 其他借款 | 39 |  |  |
| Total Cash and Bank |  |  |  | Other Loan |  |  |  |
| 1.银行存款 | 13 | 9,955,842.85 | 6,556,133.93 | 四、上级拨入投资借款 | 40 |  |  |
| Cash in Bank |  |  |  | Appropriation of Investment Loan |  |  |  |
| 其中：专用帐户存款 | 14 |  |  | 其中：拨入世行贷款 | 41 |  |  |
| Including: Special Account |  |  |  | Including: World Bank Loan |  |  |  |
| 2.现金 Cash on Hand | 15 |  | 16,200.00 | 五、企业债券资金 Bond Fund | 42 |  |  |
| 六、预付及应收款合计 | 16 | 7,639,664.97 | 22,294,726.33 | 六、待冲项目支出 Construction | 43 |  |  |
| Total Prepaid and Receivable |  |  |  | Expenditures to be Offset |  |  |  |
| 其中：应收世行贷款利息 Including: | 17 |  |  | 七、应付款合计 | 44 | 8,869,729.87 | 34,203,455.00 |
| World Bank Loan Interest Receivable |  |  |  | Total Payable |  |  |  |
| 应收世行贷款承诺费 | 18 |  |  | 其中：应付世行贷款利息 Including: | 45 |  |  |
| World Bank Loan Commitment Fee Receivable |  |  |  | World Bank Loan Interest Payable |  |  |  |
| 应收世行贷款资金占用费 | 19 |  |  | 应付世行贷款承诺费 | 46 |  |  |
| World Bank Loan Service-Fee Receivable |  |  |  | World Bank loan Commitment Fee Payable |  |  |  |
| 七、有价证券 | 20 |  |  | 应付世行贷款资金占用费 | 47 |  |  |
| Marketable Securities |  |  |  | World Bank Loan Service Fee Payable |  |  |  |
| 八、固定资产合计 | 21 |  |  | 八、未交款合计 | 48 |  |  |
| Total Fixed Assets |  |  |  | Other Payables |  |  |  |
| 固定资产原价 | 22 |  |  | 九、上级拨入资金 | 49 |  |  |
| Fixed Assets, Cost |  |  |  | Appropriation of Fund |  |  |  |
| 减：累计折旧 | 23 |  |  | 十、留成收入 | 50 | 4,356.27 | 5,755.20 |
| Less: Accumulated Depreciation |  |  |  | Retained Earnings |  |  |  |
| 固定资产净值 Fixed Assets, Net | 24 |  |  |  |  |  |  |
| 固定资产清理 Disposal of Fixed Assets | 25 |  |  |  |  |  |  |
| 待处理固定资产损失 | 26 |  |  |  |  |  |  |
| Fixed Assets Losses in Suspense |  |  |  |  |  |  |  |
| 资金占用合计 Total Application of Fund | 27 | 120,603,822.14 | 202,729,146.84 | 资金来源合计 Total Sources of Fund | 51 | 120,603,822.14 | 202,729,146.84 |

（二）项目进度表

ii. Summary of Sources and Uses of Funds by Project Component

项 目 进 度 表（一）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅰ

本期截至2016年12月31日

(For the period ended December 31, 2016）

项目名称：湖南省农村经济综合开发示范镇建设项目

Project Name: Hunan Integrated Economic Development of Small Towns Project

编报单位：湖南省利用世界银行贷款建设农村经济综合开发示范镇项目办公室                       单位：人民币元  Currency Unit: RMB Yuan

Prepared by: Hunan Provincial Project Management Office of the World Bank’s Integrated Economic Development of Small Towns Project

|  | 本期 |  |  | 累计 |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Current Period |  |  | Cumulative |  |  |
|  | 本年计划额 Current year Budget | 本期发生额 Current period Actual | 本期完成比 Current Period % completed | 项目总计划额 Life of PAD | 累计完成额 Cumulative Actual | 累计完成比 Cumulative % Completed |
| 资金来源合计 Total Financing |  | 56,349,592.01 |  | 659,261,000.00 | 163,935,565.59 | 25% |
| 一. 世行贷款 World Bank Loan |  | 51,101,959.33 |  | 320,000,000.00 | 80,908,821.35 | 25% |
| 二. 配套资金 Counterpart Fund |  | 5,247,632.68 |  | 339,261,000.00 | 83,026,744.24 | 24% |
| 1. 省级配套 |  | 916,800.00 |  | 20,000,000.00 | 37,675,007.46 | 188% |
| 2. 市级配套 |  |  |  |  | 7,495,816.00 |  |
| 3. 县级配套 |  | 4,330,832.68 |  | 319,261,000.00 | 37,855,920.78 | 12% |
| 资金运用合计 Total Application of Funds | 496,960.00 | 70,853,772.26 | 14257% | 659,261,000.00 | 173,862,086.58 | 26% |
| 1. 基础设施发展 | 496,960.00 | 69,754,279.40 | 14036% | 545,562,000.00 | 170,459,751.54 | 31% |
| 2. 机构能力建设 |  | 501,102.90 |  | 23,510,000.00 | 877,263.70 | 4% |
| 3. 项目管理与监测评价 |  | 40,000.00 |  | 13,670,000.00 | 1,866,570.00 | 14% |
| 4. 预备费 |  |  |  | 56,272,000.00 |  |  |
| 5. 贷款利息及先征费 |  | 558,389.96 |  | 20,247,000.00 | 658,501.34 | 3% |
| 6. 汇兑损益 |  |  |  |  |  |  |
| 差异 Difference |  | -14,504,180.25 |  |  | -9,926,520.99 |  |
| 1. 应收账款变化 Change in Receivable |  | 14,655,061.36 |  |  | 22,294,726.33 |  |
| 2. 应付账款变化 Change in Payable |  | 25,333,725.13 |  |  | 34,203,455.00 |  |
| 3. 货币资金变化 Change in Cash and Bank |  | -3,383,508.92 |  |  | 6,572,333.93 |  |
| 4. 其它 Other |  | -442,007.56 |  |  | -4,590,126.25 |  |

项 目 进 度 表（二）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅱ

本期截至2016年12月31日

(For the period ended December 31, 2016）

项目名称：湖南省农村经济综合开发示范镇建设项目

Project Name: Hunan Integrated Economic Development of Small Towns Project

编报单位：湖南省利用世界银行贷款建设农村经济综合开发示范镇项目办公室                             单位：人民币元 Currency Unit: RMB Yuan

Prepared by: Hunan Provincial Project Management Office of the World Bank’s Integrated Economic Development of Small Towns Project

|  | 项目支出 (Project Expenditure) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 已交付资产 |  |  |  |  |  |  |
| 项目内容 |  | Assets Transferred |  |  |  |  | 待核销项目支出 |  |
| Project | 累计支出 | 固定资产 | 流动资产 | 无形资产 | 递延资产 | 在建工程 | Construction | 转出投资 |
| Component | Cumulative | Fixed | Current | Intangible | Deferred | Work in Progress | Expenditures | Investments |
|  | Amount | Asset | Asset | Asset | Asset |  | to be disposed | Transferred-out |
| 1. 基础设施发展 | 170,459,751.54 |  |  |  |  | 170,459,751.54 |  |  |
| 2. 机构能力建设 | 877,263.70 |  |  |  |  | 877,263.70 |  |  |
| 3. 项目管理与监测评价 | 1,866,570.00 |  |  |  |  | 1,866,570.00 |  |  |
| 4. 预备费 |  |  |  |  |  |  |  |  |
| 5. 贷款利息及先征费 | 658,501.34 |  |  |  |  | 658,501.34 |  |  |
| 6. 汇兑损益 |  |  |  |  |  |  |  |  |
| 合计 | 173,862,086.58 |  |  |  |  | 173,862,086.58 |  |  |

（三）贷款协定执行情况表

iii. Statement of Implementation of Loan Agreement

贷 款 协 定 执 行 情 况 表

STATEMENT OF IMPLEMENTATION OF LOAN AGREEMENT

本期截至2016年12月31日

(For the period ended December 31, 2016）

项目名称：湖南省农村经济综合开发示范镇建设项目

Project Name: Hunan Integrated Economic Development of Small Towns Project

编报单位：湖南省利用世界银行贷款建设农村经济综合开发示范镇项目办公室                  单位：美元/人民币元 Currency Unit: USD/ RMB Yuan

Prepared by: Hunan Provincial Project Management Office of the World Bank’s Integrated Economic Development of Small Towns Project

| 类别 Category | 核定贷款金额 Loan Amount 美元 USD | 本期提款数 Current-period Withdrawals |  | 累计提款数 Cumulative Withdrawals |  |
| --- | --- | --- | --- | --- | --- |
|  |  | 美元 USD | 折合人民币 RMB | 美元 USD | 折合人民币 RMB |
| (1)土建工程 | 46,469,000.00 | 7,751,062.15 | 51,016,468.57 | 12,468,541.05 | 80,719,485.10 |
| (2) 货物 | 1,606,000.00 |  |  |  |  |
| (3) 咨询服务 | 1,800,000.00 | 13,661.25 | 85,490.76 | 14,264.10 | 89,224.87 |
| (4) 先征费 | 125,000.00 |  |  | 16,250.00 | 100,111.38 |
| 合计 Total | 50,000,000.00 | 7,764,723.40 | 51,101,959.33 | 12,499,055.15 | 80,908,821.35 |

（四）专用账户报表

iv. Special Account Statement

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2016年12月31日

(For the period ended December 31, 2016)

项目名称：湖南省农村经济综合开发示范镇建设项目

Project Name: Eco-farming project financed by the World Bank

贷款号：8160-CN

Loan No.	8160-CN

编报单位：湖南省财政厅

Prepared by: Hunan Provincial Project Management Office of the World Bank’s

开户银行名称：湖南省建行营业部

Depository Bank: China Construction Bank, Hunan Branch

账号：430148630600220101304

Account No. : 430148630600220101304

货币种类：美元

Currency : USD

| A部分：本期专用账户收支情况 Part A-Account Activity for the Current Period |  | 金 额 Amount |
| --- | --- | --- |
| 期初余额 Beginning Balance |  | 3,630,334.49 |
| 增加： Add: |  |  |
| 本期世行回补总额 Total Amount Deposited this Period by World Bank |  | 7,656,251.65 |
| 本期利息收入总额（存入专用账户部分） Total Interest Earned this Period if Deposited in Special Account |  | 1,732.77 |
| 本期不合格支出归还总额 Total Amount Refunded this Period to Cover Ineligible Expenditures |  |  |
| 减少： Deduct: |  |  |
| 本期支付总额 Total Amount Withdrawn this Period |  | 8,352,643.87 |
| 本期未包括在支付额中的服务费支出 Total Service Charges this Period if not Included in Above Amount Withdrawn |  |  |
| 期末余额 Ending Balance |  | 2,935,675.04 |
| B部分：专用账户调节 Part B-Account Reconciliation |  | 金 额 Amount |
| 1. 世行首次存款总额 Amount Advanced by World Bank |  |  |
| 减少： Deduct: |  |  |
| 2. 世界银行回收总额 Total Amount Recovered by World Bank |  |  |
| 3. 本期期末专用账户首次存款净额 Outstanding Amount Advanced to the Special Account at the End of this Period |  |  |
| 4. 专用账户期末余额 Ending Balance of Special Account |  |  |
| 增加： Add: |  |  |
| 5. 截至本期期末已申请报账但尚未回补金额 Amount Claimed but not yet Credited at the End of this Period |  |  |
| 申请书号 Application No. |  |  |
| 6. 截至本期期末已支付但尚未申请报账金额 Amount Withdrawn but not yet Claimed at the End of this Period |  |  |
| 7. 服务费累计支出（如未含在5和6栏中） Cumulative Service Charges (If not Included in Item 5 or 6) |  |  |
| 减少： Deduct: |  |  |
| 8. 利息收入（存入专用账户部分） Interest Earned (If Included in Special Account) |  |  |
| 9. 本期期末专用账户首次存款净额 Total Advance to the Special Account Accounted for at the End of this Period |  |  |

（五）财务报表附注

财务报表附注

1．报表编制范围

本报表为汇总报表，包括8个项目县及省本级的财务报表及省财政厅专用账户报表。

2．主要会计政策

2.1项目以1月1日至12月31日作为会计年度。

2.2财务管理与会计核算：按照财政部颁发的《世界银行贷款项目会计核算办法》和《世界银行贷款项目财务管理办法》执行。会计核算以“权责发生制”作为记账原则，采用借贷复式记账法记账。以人民币为记账本位币。

3．世界银行贷款

世界银行贷款反映在资金平衡表中的“项目投资借款”，项目工程进度表（一）中的累计完成额中的“世行贷款”和贷款协定执行情况表中的“本期提款数”及“累计提款数”。在向世界银行借款时，报账资金首先由省财政厅记入专用账户中，统一结汇，然后由省财政厅向市、州、省财政直管县发放人民币，然后划分债务到项目县市区。还款时，省财政直管县市直接向省财政厅还款，非省财政直管县由项目单位逐级汇总向省财政厅偿还款。年底办理决算时，由省财政厅按照12月31日国家规定的美元与人民币的兑换汇率折算调整入账，所发生的汇兑损益报账部分由县市区财政负担。

本项目利用世界银行贷款为50,000,000.00美元。

4．项目投资及配套资金情况

湖南省农村经济综合开发示范镇项目贷款协定（贷款号：8160-CN）于2012年8月7日签字，2012年11月6日正式生效，竣工日期为2017年9月30日，财政部核定湖南省使用50,000,000.00美元的世界银行贷款，折合人民币320,000,000.00元，主要用于对项目镇基础设施发展的子贷款46,469,000.00美元，货物及设备采购1,606,000.00美元，培训和考察1,800,000.00美元，先征费125,000.00美元；配套资金由省、县市区财政配套资金、项目单位自筹资金组成，按项目实施计划，项目配套资金总投资为人民币339,261,000.00元，项目总投资为人民币659,261,000.00元。

5．项目执行情况及资金使用情况

本项目涉及长沙、湘潭、衡阳、岳阳、常德、益阳和娄底7个市的8个项目县市区的8个乡镇，旨在通过示范综合经济发展模式来改善8个小城镇的公共基础设施和服务，加强软环境建设，惠及当地居民和企业。项目主要投资建设和改造城乡以及园区道路，强化和完善给排水和污水处理系统，改善垃圾管理，开展河道治理和河堤修复，改造扩建灌溉基础设施，建设农贸市场、商业基础设施和综合服务中心等。

本项目省级计划配套人民币70,000,000.00元，其中省财政厅配套人民币50,000,000.00元；省发改委配套人民币20,000,000.00元。截至2016年12月31日，省财政厅配套人民币30,000,000.00元。省发改委配套人民币11,452,275.00元。

6、会计科目说明

6.1项目支出

2016年项目支出增加人民币70,853,772.26元。主要是在建工程支出，其中基础设施发展69,754,279.40元，机构能力建设501,102.90元，项目管理与监测评价40,000.00元，贷款利息及先征费558,389.96元。

6.2货币资金

2016年货币资金期初数9,955,842.85元，期末数6,572,333.93元，本期货币资金余额减少3,383,508.92元。

6.3预付及应收款合计

2016年预付及应收款期初数7,639,664.97元，其中桃源陬市镇项目预付望新集团工程款3,623,733.41元，汨罗市新市镇预付绿林工程款3,562,204.16元，三塘镇预付工程款453,727.40元。期末数22,294,726.33元，其中望城丁字湾街道办预付农贸市场工程款3,303，206.50元，娄底娄星城乡建设投资开发有限公司垫付工程款14,060,540.58元，汨罗新市镇预付工程款1,668,238.18元，桃源陬市预付工程款969,890.84元，应收小河治理第六期报账款1,902,830.22元，衡南三塘预付工程款1,920.01元，预付建筑设计院设计费388,100.00元。

6.4项目拨款

2016年项目拨款期初数77,779,111.56元，期末数83,026,744.24元，本期增加项目拨款5,247,632.68元。其中省级配套916,800.00元，县级配套4,330,832.68元。

6.5项目借款

2016年项目借款-国外借款累计数为80,908,821.35元，其中望城丁字湾借款9,870,816.27元，娄底万宝镇借款4,980,467.00元，汉寿太子庙借款1,630,857.80元，汨罗新市镇借款19,666,454.36元，桃源陬市镇借款22,880,225.92元，衡南三塘借款21,880,000.00元。

2016年项目借款—国内借款累计数是4,584,371.05元，主要是衡南县三塘镇工业园借款4,284,371.05元。

6.6应付款

2016年应付款期末余额34,203,455.00元。其中主要是：望城丁字湾应付农贸市场工程款4,759,818.33元，望城丁字湾应付款622,847.16元，娄底万宝镇应付款8,685,346.30元，湘乡月山镇应付农贸市场工程款614,216.85元，月山镇应付款4,464,981.62元，汨罗新市镇应付工程款2,471,830.37元，汨罗新市镇应付款3,514,366.92元，益阳沧水铺镇应付款1,159,004.00元，桃源陬市镇应付工程款3,951,833.48元，桃源陬市镇应付款1,126,135.31元，衡南三塘镇应付工程款1,500,000.43元，衡南三塘镇应付款1,333,074.23元。

6.7留成收入

2016年留成收入期末余额5,755.20元。主要是利息收入，其中娄底万宝镇利息收入5,607.67元,汨罗新市镇利息收入147.53元。

v. Notes to the Financial Statements

Notes to the Financial Statements

1. Consolidation Scope of the Financial Statements

Consolidation scope of the financial statements covers the financial statements of the project office of Hunan province and 8 project offices of county level, as well as the Special Account set in the Provincial Finance Department.

2. Main Accounting Policies

2.1 The project fiscal year starts from January 1 to December 31.

2.2 Financial management and accounting: In conformity with provisions set out in Accounting Methods of World Bank Financed Project and Financial Management Methods of World Bank Financed Project promulgated by the Ministry of Finance. The project adopts the accrual basis and the debit/credit double entry bookkeeping method. RMB is used as the recording currency of bookkeeping.

3. World Bank Loan

The World Bank Loan was recorded and reflected in Project Investment Loan of the Balance Sheet, Current-period Withdrawals and Cumulative Withdrawals of Statement of Implementation of Loan Agreement, the World Bank Loan in Cumulative Actual of the Summary of Sources and Uses of Funds by Project Component. The loan financed by World Bank is concentrated in the special account of Hunan Provincial Finance Department and then allocated in RMB, according to respective financial debts to the project cities, prefecture and those counties administrated directly by Hunan Provincial Finance Department after the settlement of foreign currency. When the project entities repay World Bank, the cities and counties under direct supervision by Hunan Provincial Finance Department repay to Hunan Provincial Finance Department, while the others collect the amount in RMB from the lower level to Hunan Provincial Finance Department. The foreign exchange rate of US$ to RMB is adjusted and listed by Hunan Provincial Finance Department according to the foreign exchange rate released by the State on December 31 of the final settlement of the current year. It is the responsibility of local government to finance the exchange losses.

The World Bank Loan amount used in this project is USD 50,000,000.00.

4. Project Investment and Counterpart Fund

Loan Agreement for Hunan Integrated Economic Development of Small Towns Project (Loan No. 8160-CN) was officially signed on August 7, 2012 and came into force on November 6, 2012 with the project completion date falling on September 30, 2017. The Ministry of Finance ratified the loan from the World Bank to Hunan Province for USD 50,000,000.00 (equivalent to RMB 320,000,000.00 yuan), mainly used for the sub-loan for the project town infrastructure construction up to USD 46,469,000.00, the purchase of goods and facilities up to USD 1,606,000.00, the training and inspection expenses up to USD 1,800,000.00, the Front end fee up to USD 125,000.00. The counterpart fund shall be composed of the financial counterpart fund at the province, city, county and district levels as well as the self-raised funds of the project units. According to the project implementation plan, the total project counterpart fund amounts to RMB 339,261,000.00 yuan and the total project investment amount is RMB 659,261,000.00 yuan.

5. Project implementation and use of fund

The project covers 8 towns in 8 project counties of 7 cities, including Changsha, Xiangtan, Hengyang, Changde, Yiyang, Yueyang and Loudi, aiming at improving the public infrastructure facilities and service in 8 small towns through the pilot comprehensive economic development model and strengthening the soft environment construction for the benefit of the local residents and enterprises. The project mainly invests on the construction and renovation of the roads in urban and rural areas and the industry park areas, upgrading and improving the water supply and drainage and sewage treatment system, enhancing the waste management, conducting the river harnessing and embankment repair, reconstructing and expanding the irrigation infrastructure, building farmers market, business infrastructure and comprehensive service centers, etc.

The provincial planned counterpart fund of this project is RMB 70,000,000.00 yuan, including the supporting amount RMB 50,000,000.00 yuan from the Hunan Provincial Financial Department, the counterpart fund amount RMB 20,000,000.00 yuan from Hunan Development and Reform Commission. By the end of December 31(HDRC), 2016, the total supporting amount from the Hunan Provincial Financial Department is RMB 30,000,000.00 yuan and the total supporting amount from the HDRC is RMB 11,452,275.00 yuan.

6. Explanation of subjects

6.1 Total Project Expenditure

The project expenses were increased RMB 70,853,772.26 yuan in 2016, which mainly for the construction in process, including the increase of RMB 69,754,279.40 yuan of infrastructure development, the increase of RMB 501,102.90 yuan of institutional capacity building , the increase of RMB 40,000.00 yuan of the project management and monitoring appraisal, and the increase of RMB 558,389.96 yuan of the loan interests and the front-end fee.

6.2 Cash and Bank

The beginning balance of the monetary fund in 2016 was RMB 9,955,842.85 yuan and the ending balance was RMB 6,572,333.93 yuan with a decrease of RMB 3,383,508.92 yuan.

6.3 Prepaid and Receivable

The prepaid and receivable beginning balance in 2016 was RMB 7,639,664.97 yuan, which including the engineering payment of RMB 3,623,733.41 yuan prepaid to Wangxin Group Co. by Zoushi Town in Taoyuan County, the greening engineering payment of RMB 3,562,204.16 yuan prepaid by Xinshi Town in Miluo City, the engineering payment of RMB 453,727.40 yuan prepaid by Santang Town Project Office. The closing balance was RMB 22,294,726.33 yuan, which including the farmers market engineering payment of RMB 3,303,206.50 yuan prepaid by Dingziwan Subdistrict Office in Wangcheng District, the engineering payment of RMB 14,060,540.58 yuan prepaid by Louxing Urban and Rural Construction and Investment Development Co., Ltd. in Loudi City, and the engineering payment of RMB 1,668,238.18 yuan prepaid by Xinshi Town Miluo City, the engineering payment of RMB 969,890.84 yuan prepaid by Zoushi Town in Taoyuan County, the sixth period receivable reimbursement of RMB 1,902,830.22 yuan of the small river regulation , the engineering payment of RMB 1,920.01 yuan prepaid and the design fees of RMB 388,100.00 yuan prepaid to the Construction Design Institute by Santang Town, Hengnan County.

6.4 Project Appropriation Funds

The beginning balance of the project appropriation fund in 2016 was RMB 77,779,111.56 yuan and the ending balance was RMB 83,026,744.24 yuan. The increased project appropriation amount in the current period is RMB 5,247,632.68 yuan, including the provincial counterpart fund of RMB 916,800.00 yuan and the county level counterpart fund of RMB 4,330,832.68 yuan.

6.5 Project Loan

The cumulative amount of foreign loan in 2016 was RMB 80,908,821.35 yuan, including the loan of Dingziwan in Wangcheng County up to RMB 9,870,816.27 yuan, the loan of Wanbao Town in Loudi City up to RMB 4,980,467.00 yuan, the loan of Taizimiao Town in Hanshou County up to RMB 1,630,857.80 yuan, and the loan of Xinshi Town in Miluo City up to RMB 19,666,454.36 yuan, the loan of Zoushi Town, Taoyuan County up to RMB 22,880,225.92 yuan and the loan of Santang County in Hengnan City up to RMB 21,880,000.00 yuan.

The cumulative amount of domestic loan in 2016 was RMB 4,584,371.05 yuan, mainly including the loan of Santang Town Industrial Park in Hengnan County up to RMB 4,284,371.05 yuan

6.6 Payables

The ending balance of payables in 2016 was RMB 34,203,455.00 yuan,  which mainly including the farmers market engineering payment to be paid by Dingziwan Subdistrict in Wangcheng District up to RMB 4,759,818.33 yuan, the payables of RMB 622,847.16 yuan by Dingziwan Subdistrict in Wangcheng District, the payables of RMB 8,685,346.30 yuan by Wanbao Town in Loudi City, the farmers market engineering payment to be paid by Yueshan Town in Xiangxiang City up to RMB 614,216.85 yuan; the payable of RMB 4,464,981.62 yuan by Yueshan Town, the engineering payment to be paid by Xinshi Town in Miluo City up to RMB 2,471,830.37 yuan, the payables of RMB 3,514,366.92 yuan by Xinshi Town in Miluo City, the payables of RMB 1,159,004.00 yuan by Cangshuipu Town in Yiyang City, the engineering payment to be paid by Zuoshi Town in Taoyuan County up to RMB 3,951,833.48 yuan, the payable of RMB 1,126,135.31 yuan by Zoushi Town in Taoyuan County, the engineering payment to be paid by Santang Town in Hengnan county up to RMB 1,500,000.43 yuan and the payables of RMB 1,333,074.23 yuan by Santang Town in Hengnan county.

6.7 Retained Earnings

The ending balance of the retained earnings in 2016 was RMB 5,755.20 yuan, mainly the interest income, which including the interest income of Wanbao Town in Loudi City up to RMB 5,607.67 yuan and the interest income of Xinshi Town in Miluo City up to RMB 147.53 yuan.

三、审计发现的问题及建议

审计发现的问题及建议

除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目贷款协定遵守情况、内部控制和项目管理情况、项目绩效及上年度审计建议整改落实情况。我们发现存在如下问题：

（一）违反国家法规或贷款协定的问题

1.衡南县三塘镇项目办违规发放补助人民币91,950.00元

2016年，衡南县三塘镇项目办在项目资金中发放补贴人民币91,950.00元。其中：三塘项目办工作人员补助人民币40,500.00元、三塘镇党政负责人误工补助人民币30,000.00元，县财政局外经股工作人员及汤小龙等补助人民币21,450.00元。上述补助在审计期间（2017年5月22和5月27日）全部缴回存入三塘镇项目办账户。

以上做法与《违规发放津补贴行为处分规定》（中华人民共和国监察部 中华人民共和国人力资源和社会保障部 中华人民共和国财政部 中华人民共和国审计署令 第31号）第二条“本规定所称津贴补贴包括国家统一规定的津贴补贴和工作性津贴、生活性补贴、离退休人员补贴、改革性补贴以及奖金、实物、有价证券等”的规定不符。鉴于补助资金已全部追回，本次审计不予处理。

建议你办督促衡南县三塘镇项目办严格项目支出管理。你办已接受审计建议。

2.衡南县三塘镇项目办挪用项目资金人民币450,000.00元。

2016年,三塘镇项目办使用项目资金人民币450,000.00元，用于支付该镇的主次干道环卫保洁费用。

以上做法与《湖南省利用世界银行贷款建设农村经济综合开发示范镇项目财务管理手册》第一章“（四）项目单位的财务管理工作，应遵守国家的法律、法规和有关财务管理制度及本办法，如实反映财务状况。项目单位按照专款专用的原则使用项目资金，不得挪作他用”、第二章“（十）严格遵守规定的支付范围和开支标准，正确核算项目工程成本、管理费用和其他项目支出”的规定不符。建议你办责成三塘镇项目办立即收回被挪用资金归还至项目账户。你办已接受审计建议。

3.湘乡市月山镇项目办、汉寿县太子庙镇项目办未按规定开设专户

太子庙镇项目资金未单独设立专户进行管理，其银行存款与湖南汉寿高新技术产业园区管理委员会专项资金及行政经费合并核算;湘乡市月山镇项目办未按规定开设国外贷援款项目银行专用账户,项目账务由湘乡市东山投资公司接管，并由其下属湘乡市惟楚实业有限公司代管资金收支事项。

以上做法与《国际金融组织贷款赠款项目财务管理暂行办法》（财际〔2011〕10号）第五条“项目贷款资金实行专户管理、专账核算。原则上不同项目单独设立指定账户，按项目分账核算。同一赠款方同一币种赠款资金，只能开设一个账户，按项目分账核算。项目国内配套资金可参照办理”的规定不符。

建议你办督促上述两家项目办尽快按规定开设专用账户，加强项目资金管理，保证专款专用。你办已接受审计建议。

（二）内部控制方面存在的问题

1.汨罗市新市镇项目办现金管理不规范

2016年，汨罗市新市镇项目办分6次违规大额现金支付给个人项目工程款合计人民币3,410.259.00元。

以上做法违反了《中华人民共和国现金管理暂行条例》第五条“……使用现金……结算起点定为1000元”的规定。

建议你办督促新市镇项目办按照《现金管理暂行条例》的相关规定严格现金管理，不再出现上述情况。你办已接受审计建议。

2.新市镇项目办无发票列支费用人民币5,000.00元。

2016年2月，新市镇项目办现金支付光缆探伤仪器租用费人民币5,000.00元给汨罗市新市镇项目办工作人员，记账凭证仅附领款凭据一张，无正式发票。

以上做法与《中华人民共和国发票管理办法》第二十一条“不符合规定的发票，不得作为财务报销凭证，任何单位和个人有权拒收”、《中华人民共和国会计法》第十四条“……对记载不准确、不完整的原始凭证予以退回，并要求按照国家统一的会计制度的规定更正、补充”的规定不符。

建议你办责成新市镇项目办补置正式发票，并加强票据审核等财务管理工作。你办已接受审计建议。

3.万宝镇项目办预付款保函不符合要求

湖南北山建设集团股份有限公司（以下简称北山集团）投标文件包含的预付款保函（编号9130-151228-498SFP），为中国建设银行股份有限公司湘江支行于2016年5月13日签发，受益人为娄底市娄星城乡建设投资开发有限公司，该保函约定“有效期至2016年8月31日止”。截至2017年5月19日，北山集团未及时更新预付款银行保函。

以上做法与《中华人民共和国招标投标法》第四十一条“中标人的投标应当符合下列条件之一：……（二）能够满足招标文件的实质性要求……”、《湖南省利用世界银行贷款建设农村经济综合开发示范镇项目万宝镇农产品加工园道路建设工程招标文件》（编号HNXZSH2014-TJ-006）第211页“预付款银行保函模板（详见附件）”的实质要求不符。

建议你办责成万宝镇项目办督促北山集团立即提供预付款有效保函。你办已接受审计建议。

（三）项目管理方面存在的问题

1.部分子项目进度滞后

（1）湘乡市月山镇农贸市场项目于2015年8月才完成基础设施施工图设计文件审查，2015年10月完成建设工程和监理工程的招投标事项，2016年3月29日动工建设，至审计日止尚未完工。湘乡市月山镇污水处理厂项目于2016年底完成了招投标工作，腾地工作基本完成，截至审计日，项目尚未开工。根据《湖南省利用世界银行贷款建设经济综合开发示范镇项目可行性研究报告》的规定，项目执行单位要在2012年6月完成项目初步设计和招标工作，2012年10月各项目要进入施工建设阶段。根据汇总报表反映，截至2016年底，项目执行累计完成额13,561,169.15元，只达到项目总计划额54,402,000元的25%。

（2）截至2016年底，娄底万宝镇项目办在建工程（基础设施发展）支出202万元，仅占工程计划投资额7228万元的3%。根据《关于娄底市万宝镇利用世界银行贷款建设农村经济综合开发示范镇项目可行性研究报告的批复》（湘发改农〔2014〕526号），该项目建设期限为2014年5月15日至2017年6月。按目前项目建设进度，在2017年6月前难以完成建设任务及其软环境建设工程。

（3）根据项目实施计划，丁字湾街道办子项目应于2014年6月完成创业中心施工、设备招标、采购及安装调试工作，2016年6月完成农贸市场农产品交易市场建设、设备招标、采购及安装调试工作。上述项目于2016年8月16日正式开工,目前按施工计划,预计2017年9月底完成竣工验收(不含采购设备安装)。截至2016年12月，望城丁字湾子项目利用世行贷款1,530,114.89美元,为使用额度5,000,000.00美元的28.46%,未达到2016年12月使用85%的计划目标。

上述情况与《湖南省世界银行贷款农村经济综合开发示范镇项目转贷协议》第七条“乙方应按照国家批准的项目可行性研究报告、项目评估报告、利用外资方案以及《贷款协议》、《项目协定》和本协议实施本项目”的规定不符。

建议你办督促丁字湾镇街道办加快项目建设进度。你办已接受审计建议。

2.长沙市望城区丁字湾子项目国内配套有缺口

2015年丁字湾街道办事处项目办报省发改委批准，将示范镇建设项目初步设计概算由原来的人民币6,184.52万元调整为人民币7,967.81万元，其中国内配套资金由原来的2,984.52万元调整为4,767.81万元。目前，国内资金配套已经明确的有省发改委355万元、省财政厅约700万元、街道办事处428.59万元（另外三通一平和报批报建费用共约1078万元,尚未分割入账），资金尚有缺口。2016年底，望城区项目办已向世行和省项目办报告争取增加贷款200万美元。

建议你项目办加大向各级政府争取配套资金力度,确保项目资金尽快落实到位。你办已接受审计建议。

（四）项目采购检查的情况

按照世行要求，我们对4个合同开展了采购检查，合同金额合计人民币7,779.31万元，分别占应检查合同数和应检查合同金额的100%和100% （详见附表2）。应检查合同数为前次检查至本次检查期间签订的后审合同数。此次检查为项目生效后的首次检查，应检查后审合同数的统计期间是2016年1月1日至2016年12月31日。检查中我们关注了采购过程、合同管理和治理情况，发现存在如下问题（详见附表1）：

1、益阳市赫山区沧水铺镇子项目合同中标价过低，导致项目难以实施

该项目计划投资人民币2,770.32万元，经省级项目主管部门实施公开招投标，以最低价中标方式确定中标单位。该项目中标金额为人民币1,779.32万元，比计划投资额要低人民币991万元。经审计初步核实，投标报价中部分主材价格低于市场价格人民币465.41万元，导致项目难以实施。

上述情况与《湖南省世界银行贷款农村经济综合开发示范镇项目转贷协议》第七条“乙方应按照国家批准的项目可行性研究报告、项目评估报告、利用外资方案以及《贷款协议》、《项目协定》和本协议实施本项目”的规定不符。

建议你办督促益阳市赫山区沧水铺镇子项目各相关单位，加快项目建设进度。你办已接受审计建议。

2.望城丁字湾街道办事处项目办个别项目支出手续不全

2016年4月15日,丁字湾街道办事处项目办在建设工程安全生产监督机构未签订建筑工程安全文明费四方监管协议书的情况下,支付安全文明费人民币55.42万元给湖南华侨建设开发集团有限公司。

以上做法与《关于进一步加强我省建筑工程安全防护文明施工措施费使用管理的通知》(省住建厅湘建建[2010]111号) “建设单位、施工单位、安全文明费专用帐户银行、建设工程安全生产监督机构应当签订建筑工程安全文明费四方监管协议书，明确各自职责，确保安全文明费专款专用”的规定不符。

建议你办责成丁字湾街道办事处项目办补充签订建筑工程安全文明费四方监管协议书，明确各自职责，确保安全文明费专款专用。你办已接受审计建议。

（五）上一年度审计发现问题未整改情况

审计发现，上一年度审计报告中披露的5个问题中，现金管理不规范、国内配套资金缺口大、预付账款保函不符合要求等3个问题未得到整改，本年度仍然存在。

根据《中华人民共和国审计法》第四十七条“审计机关在法定职权范围内作出的审计决定，被审计单位应当执行”的规定，建议你办应切实制定和落实整改措施，完善制度，加强管理，促进项目顺利实施。你办已接受审计建议。

III. Audit Findings and Recommendations

Audit Findings and Recommendations

In addition to performing the audit and expressing an opinion on the financial statements, we also make observations with respect to compliance with applicable provisions of state laws and regulations and loan agreement of the relevant entities, its internal financial control and project management, project performance and the follow-up rectification and improvement condition of last year’s audit recommendations during the project implementation process. We found the following issues:

Non-compliance with the National Laws and Regulations or the Applicable Provisions of Loan Agreement

1. The subsidies of RMB 91,950.00 yuan were dispensed against the regulation by Santang Town Project Office in Hengnan County.

In 2016, Santang Town Project Office in Hengnan County dispensed the subsidies from the project fund up to RMB 91,950.00 yuan, which including the subsidies paid to the working staff of Santang Town Project Office up to RMB 40,500.00 yuan, the delayed work subsidies paid to Santang Town government officials up to RMB 30,000.00 yuan; the subsidies paid to the staff of the foreign-economic division in the Hengnan Prefectural Financial Bureau and Tang Xiaolong, etc. up to RMB 21,450.00 yuan. The abovementioned subsidies were all paid back to the project account of Santang Town Project Office in the audit period (from May 22, 2017 to May 27, 2017).

The above practice violated Article 2 of Disciplinary Actions for the Granting of Allowances and Subsidies in Violation of Regulations(Order No. 31 of the Ministry of Supervision, the Ministry of Human Resources and Social Security, the Ministry of Finance, and the National Audit Office), which stipulates that the stipulation in this regulation includes subsidies and working allowances provided by the state, as well as living allowances, retiree subsidies, reform subsidies, and rewards, in-kind materials, and negotiable securities, etc. In view of the full recovery of the misappropriated project funds, it shall not be further dealt with in this audit.

We suggested your office urge Santang Town Project Office to strictly comply with the project expense management. Your office accepted the suggestion.

2. Santang Town Project Office in Hengnan County misappropriated project fund, amounting to RMB 450,000.00 yuan.

In 2016, Santang Town Project Office misappropriated project fund of RMB 450,000.00 yuan to pay sanitation costs of the primary and secondary trunk road in the town.

This practice didn’t comply with the provisions in Chapter One of Financial Management Manual for Hunan Integrated Economic Development of Small Towns Project financed by the World Bank, which stipulates that (4) The financial management work of project unit should comply with the national laws, regulations and the relevant financial management systems and this manual to truthfully reflect the financial conditions. Project unit may only use the project fund in accordance with the principle of earmarking, and shall not appropriate for any other purpose. It also contravened Chapter Two of Financial Management Manual for Hunan Integrated Economic Development of Small Towns Project financed by the World Bank, which states that (10) Strictly comply with the requirements within the payment scope and payment standard, correctly calculate the project engineering cost, management cost and other project expenses.

We suggested that your office urge Santang Town Project Office to immediately take back the misappropriated fund and return to the project account. Your office accepted the suggestion.

3. Some project offices failed to open the special accounts as required.

Taizimiao Town Project office in Hanshou County failed to open the special account for managing the project fund, and its bank deposits were consolidated and calculated together with the special account fund and the administrative fund of Hunan Hanshou Hi-tech Industrial Zone Management Committee. Yueshan Town Project Office in Xiangxiang City failed to open the special account for foreign loans and assistance project as required, and the project accounts was taken over by Xiangxiang City Dongshan Investment Co., Ltd. Moreover, Xiangxiang City Weichu Industry Co., Ltd. affiliated to Xiangxiang City Dongshan Investment Co., Ltd. escrowed the fund receipts and payments.

The above practice didn’t comply with Article 5 of Provisional Financial Management Methods for International Financial Organisations Loan and Grant (CaiJi 〔2011〕No.10), which stipulates that the loan fund for a project shall be managed by special account and be subject to separate accounting. In principle, different projects shall set up separately designate accounts and be subject to separate accounting. The grants of a same currency from a same provider shall set up one account only, and shall be subject to separate accounting on project basis. The domestic counterpart funds for projects may be handled by analogy.

We suggested that your office urge the abovementioned two project offices to set up special accounts as soon as possible to strengthen the project fund management and guarantee the proper use of the special fund. Your office accepted the suggestion.

Issues on the Internal Control

1. The cash management of Xinshi Town Project Office in Miluo City did not comply with the relevant regulation.

In 2016, Xinshi Town Project Office in Miluo City made payment for project engineering to individual with large amount of cash six times, amounting to RMB 3,410,259.00 yuan.

The above practice violated Article 5 of Provisional Regulation on Cash Management of the People’s Republic of China, which states that the upper limit for cash settlement is RMB1000 yuan.

We suggested that your office urge Xinshi Town Project Office to strictly comply with the cash management requirements to ensure the problem stays solved. Your office accepted the suggestion.

2. Xinshi Town Project Office disbursed the expense of RMB 5,000.00 yuan without invoice.

In February 2016, Xinshi Town Project Office paid the rent of RMB 5,000.00 yuan for the optic cable inspection instrument to the staff working in Xinshi Town Project Office in Miluo City, but the accounting voucher was only attached with the amount receiving certificate instead of the official invoice.

This practice was against Article 21 of Methods for Invoice Management of the People's Republic of China, which stipulates that any unit or individual has the right to reject the invoice not complied with the regulations, which shall not be used as the financial reimbursement voucher. It also violated Article 14 of Accounting Law of the People's Republic of China which states that ... send back any original document which carries inaccurate or incomplete records and require it to be corrected or supplemented in accordance with the provisions of the State's unified accounting system.

We suggested that your office urge Xinshi Town Project Office to use the official invoice and strengthen the financial management, particularly the bills examination. Your office accepted the suggestion.

3. The advance payment guarantee of Wanbao Town Project Office did not comply with requirements

The advance payment guarantee No. 9130-151228-498SFP that was contained in the bidding document of Hunan Beishan Construction Group Co., Ltd. (hereinafter referred to as Beishan Group) was issued by China Construction Bank Xiangjiang Sub-branch on May 13, 2016. The beneficiary is Louxing Urban and Rural Construction and Investment Development Co., Ltd. of Loudi City, and the guarantee remained valid until August 31, 2016. By May 19, 2017, Beishan Group failed to update the advance payment bank guarantee.

The above practice violated Article 41 of Bidding and Tendering Law of the People's Republic of China, which stipulated that the winning bidder shall meet at least one condition as mentioned below ... (2) the tenderer is able to satisfy the substantial requirements. It also didn’t comply with the substantial requirements of Advance Payment Bank Guarantee template (refer to the appendix attached hereto) at page 211 of bidding documents (No. HNXZSH2014-TJ-006) for road construction project of Wanbao Town farm product processing park of Hunan Integrated Economic Development of Small Towns Project financed by the World Bank.

We suggested that your office instruct Wanbao Town Project Office to urge Beishan Group to immediately provide the effective advance payment bank guarantee. Your office accepted the suggestion.

Issues on Project Management

1. Some sub-projects fell behind the schedule.

(1) Yueshan Town Farmers Market Project in Xiangxiang City completed the review and examination of the infrastructure construction drawings design documents in August 2015 and completed the bidding and tendering matters for the construction engineering and supervision engineering in October 2015, so the project started building on March 29, 2016 but was not completed yet until the audit date. Yueshan Town Sewage treatment plant project in Xiangxiang City completed the bidding and tendering matters at the end of 2016, and the relevant relocation work was basically completed. By the audit date, this project didn’t start building yet. According to the provisions set out in feasibility study report of Hunan Integrated Economic Development of Small Towns Project financed by the World Bank, the project executive units should complete the preliminary design and bidding work in June 2012 and the project would enter into the construction phase in October 2012. According to the consolidated statement, the cumulative completion amount of the project was RMB 13,561,169.15 yuan, only accounting for 25% of the plan, which is RMB 54,402,000 yuan.

(2) The expenses of construction in process (infrastructure development expenses) of Wanbao Town project in Loudi City by the end of 2016 were RMB 2.02 million yuan, 3% of the project investment plan which is RMB 72.28 million yuan. According to approval of feasibility study report of Wanbao Town Loudi City Integrated Economic Development of Small Towns Project financed by the World Bank (XFGN〔2014〕No. 526), the project construction period was from May 15, 2014 to June 2017. According to current project construction progress, it was difficult to complete the construction task and the soft environment engineering prior to June 2017.

(3) According to the project implementation plan, Sub-project of Dingziwan Subdistrict Office should complete the Entrepreneurship Center construction, equipment bidding, purchase, installation and commissioning prior to June 2014, and complete the construction of Farm Products Trading Market of the Farmers Market, equipment bidding, purchase, installation and commissioning prior to June 2016. The above-mentioned project started building on August 16, 2016 and was expected to be fully completed for acceptance in September 2017 (not including the purchase of equipment and installation). By December 2016, Dingziwan Sub-project in Wangcheng District used the World Bank loan up to 1,530,114.89 USD, accounting for 28.46% of the use quota 5,000,000.00 USD, thus failed to achieve the anticipated result, which was 85% utilization of of World Bank loan by December 2016.

The above practice violated Article 7 of Re-lending Agreement of Hunan Integrated Economic Development of Small Towns Project financed by the World Bank, which stipulated that party B shall implement this project according to the state-approved project feasibility study report, the project evaluation report, foreign capital utilization scheme as well as Loan Agreement and Project Agreement and this agreement.

We suggested that your office urge Dingziwan Subdistrict Office to accelerate the project construction progress. Your office accepted the suggestion.

2. The domestic counterpart fund of Dingziwan subproject in Wangcheng District, Changsha City was insufficient.

Dingziwan Sub-District Office Project application was submitted to Hunan Provincial Development and Reform Commission for approval in 2015 to adjust the initial design budget of pilot town construction project from RMB 61.85 million yuan to RMB 79.68 million yuan, including the adjustment of the domestic counterpart fund from RMB 29.85 million yuan to RMB 47.68 million yuan. Currently, the domestic counterpart fund already identified included RMB 3.55 million yuan from Hunan Provincial Development and Reform Commission, RMB 7 million yuan from the Hunan Provincial Financial Department and RMB 4.2859 million yuan from the Sub-District Office (additionally, the total amount for three connections and one leveling and construction-applying expenses was approximately 10.78 million yuan, which was not broken down for account record yet), so there was a financial gap. Wangcheng District Project Office reported to World Bank and Hunan Provincial Project Office at the end of 2016, applying for an increase of the loan amount of USD 2 million.

We suggested that your office make greater efforts to obtain more counterpart fund from the government at all levels to ensure that the project fund could be put in place as soon as possible. Your office accepted the suggestion.

Issues on project procurement post review

As required by the World Bank, we conducted post review of 4 contracts, with a total value of RMB 77.79 million yuan, which respectively accounted for 100% and 100% of total number and value of post review contracts that should be conducted. The number of contracts to be reviewed should be the number of contracts signed during the period from the previous inspection until this review. This is the first post review since project effectiveness, and the post review contracts duration is from January 1, 2016 to December 31, 2016. (Please find the details in Annex Ⅱ). We make observations with respect to procurement processes, contract administration and governance. We found the following issues (please find the details in AnnexⅠ):

1. The contract bidding price of Cangshuipu subproject in Heshan District, Yiyang City was obviously lower, rendering it difficult to implement the project.

The planned investment amount for this project was RMB 27.70 million yuan and the project was put into public bidding by the provincial project competent authority to determine the bid-winner at the lowest price. The winning bid amount of this project was RMB 17.79 million yuan, which was RMB 9.91 million yuan less than the planned investment amount. After the initial verification of audit, the price of part of the main materials in the tender offer was 4.65 million yuan lower than the market price, rendering it difficult to implement the project.

The above practice violated Article 7 of Re-lending Agreement of Hunan Integrated Economic Development of Small Towns Project financed by the World Bank, which stipulates that party B shall implement this project according to the state-approved project feasibility study report, the project evaluation report, foreign capital utilization scheme as well as Loan Agreement and Project Agreement and this agreement.

We suggested that your office urge related units of Cangshuipu subproject in Heshan District, Yiyang City to accelerate the project construction progress. Your office accepted the suggestion.

2. Individual project of Dingziwan Sub-district Office Project Office didn’t complete the necessary payment procedures.

On April 15, 2016, in the case of the Four-Party Supervision Agreement for the Construction Engineering Safe Protection and Civilization Expense without the signature of the construction engineering safety production supervision institution, Dingziwan Sub-district Office Project Office in Wangcheng District, Changsha City paid the safety and civilization expense of RMB 554,153.00 yuan to Hunan Overseas Chinese Construction and Devolpment Group Co., Ltd.

The above practice violated the provisions of Notice on Further Strengthening the Administration of the Use of the construction project safety and civilization expense in Hunan Province(SZJTXJJ 〔2010〕No.111), which stipulates that proprietors, constructors, special account bank for safety and civilization expense, construction engineering safety production supervision institution should sign the Four-Party Supervision Agreement for the Construction Engineering Safe Protection and Civilization Expense to clarify their respective responsibilities and guarantee that the safety and civilization expense can be used for the special purpose.

We suggested that your office urge Dingziwan Sub-district Office Project Office to conduct the supplemental signature of the Four-Party Supervision Agreement for the Construction Engineering Safe Protection and Civilization Expense to clarify their respective responsibilities and guarantee that the safety and civilization expense can be used for the special purpose. Your office accepted the suggestion.

The Followed-up of previous recommendations

Through audit we found 3 of the 5 issues disclosed in the audit report of previous year were still not followed up, i.e. non-standardized cash management, larger shortfall of domestic counterpart fund and the incompliance of the advance payment bank guarantee.

According to Article 47 in Audit Law of the Peoples Republic of China which states that the audit decision made by an audit institution whthin the limits of its statutory functions and powers shall be executed by the auditee.

We suggested your office should take practical follow-up measures, correct the system, and strengthen the management to promote project smooth implementation. Your office accepted the suggestion.

附表1：采购检查情况表

# Annex Ⅰ: Procurement Post Review Sheet

1. 采购过程的检查结果Findings on the Review of Procurement Processes

益阳市沧水铺镇子项目合同投标报价部分主材价格低于市场价格465.41万元，导致项目难以实施。 The master material cost in the tender offer was lower than the market price RMB 4.6541 million yuan, thus rendering it rather difficult to implement the project.

2. 合同管理的检查结果Findings on the Review of Contract Administration

长沙市望城区丁字湾项目办支付合同价款中的安全文明费人民币554,153.00元，其建设工程安全生产监督机构未在建筑安全文明费四方监管协议书签署意见，明确责任。Dingziwan Sub-district Office Project Office in Wangcheng District, Changsha City paid the safety and civilization expense in the contract price up to RMB 554,153.00 yuan, but its construction engineering safety production supervision institution failed to give any opinion onto “the Four-Party Supervision Agreement for the Construction Engineering Safe Protection and Civilization Expense” to clarify their respective responsibilities.

附表2：已检查合同清单

# Annex Ⅱ: List of Contracts Reviewed

# 货币单位：元

# Currency Unit: yuan

| 序号 NO. | 采购类别Procurement category | 采购方式Procurement method | 合同编号Contract number | 合同日期 Contract signed date | 合同简介 Contract description | 合同执行情况简介（简要说明合同阶段、支付进度） Contract implementation description | 承包商/供货商/咨询顾问名称 Name of contractor/supplier/consultant | 合同金额 Contract amount（CNY and USD Equivalent) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 建安工程 Construction and installation engineering | NCB | HN-TJ-DZW-01 | 2016年1月8日 January 8, 2016 | 丁字湾街道农产品交易市场和创业服务中心建设工程：总建筑面积17842㎡，包括土建工程、给排水工程、供配电工程、弱电工程、土石方工程、道路及广场、绿化、垃圾站建设 Farmers’ Market and Business Incubation Center Construction Project in Dingziwan Sub-district: Total construction area 17842 m2, including the civil construction engineering, water supply and drainage engineering, Power supply engineering, weak current engineering, earth and rock engineering, road and plaza, greening and garbage station construction. | 已完成桩基 pile foundation completed | 湖南华侨建设开发集团有限公司 Hunan Oversea Chinese Construction and Development Group Co., Ltd. | ¥32,473,312.31 |
| 2 | 建安工程 Construction and installation engineering | NCB | HN-TJ-TZM-01 | 2016年9月 September, 2016 | 汉寿县太子庙镇道路工程：金鹰路道路工程包括路基、路面、给水、雨水排水、燃气、通信管孔、绿化、安全设施、钢筋混泥土管涵、亮化。道路总长1421.9米，路基宽30米。 Road Construction Project in Taizimiao Town,Hanshou County: Jinying Road Engineering project includes the roadbed, road surface, water supply, rainwater drainage, gas, communication pipe hole, greening, safety facilities, reinforced concrete pipe culling and brightening. The total road length is 1421.9 meters and the width of the roadbed is 30 meters. | 完成地形复测、勘界等前期工作 The initial work related to the topographic resurveying and boundary survey were completed | 湖南凯乐建设工程有限公司 Hunan Kaile Construction Engineering Co., Ltd. | ¥16,308,577.61 |
| 3 | 建安工程 Construction and installation engineering | NCB | HN-TJ-YS-01 | 2016年3月15日 March 3, 2016 | 月山镇农贸市场建设工程：土建、给排水、供配电、弱电、道路及广场、绿化、土石方工程 Farmers’ Market Construction Project in Yueshan Town: Civil construction, water supply and drainage, power distribution, weak power, road and square, greening and earth and rock engineering | 已完成桩基 pile foundation completed | 湖南省欣厦建设工程有限公司 Hunan Xinsha Construction Engineering Co., Ltd. | ¥11,217,956.34 |
| 4 | 建安工程 Construction and installation engineering | NCB | HN-TJ-CSP-01 | 2016年10月 October, 2016 | 沧水铺道路建设工程：沧水铺镇循环经济工业园区内园业路、创业路、规划五路、六路、八路等5条园区主次干道及配套工程建设。道路总长2.13公里。 Road Construction Project in Cangshuipu District: the engineering construction of five primary and secondary trunk roads and supporting engineering, particularly including Yuanye Road, Chuangye Road, Guihua Road No. 5, No. 6 and No. 8,etc.within Cangshuipu Town Circulation Economical Industrial Park. The total road length is 2.13 km. | 组建项目部 Set up Project Department | 长沙市建筑安装工程公司 Changsha Construction and Installation Engineering Co., Ltd. | ¥17,793,211.12 |

附件：

审计发现问题的整改情况

部分子项目进度滞后、长沙市望城区丁字湾子项目国内配套有缺口、益阳市赫山区沧水铺镇子项目合同中标价过低导致项目难以实施、上一年度审计发现问题中仍有个别问题未整改到位的问题，正在积极采取措施整改；其余问题已整改。

审计建议已全部采纳。