中华人民共和国湖南省审计厅
 Hunan Provincial Audit Office of the People’s Republic of China

审  计  报  告
Audit Report

湘审报〔2019〕36号
HUNAN AUDIT REPORT〔2019〕NO.36

项目名称：   亚洲开发银行贷款湖南湘江内河航运项目
Project Name:  Hunan Xiangjiang Inland Waterway Transport Development Project Financed by the Asian Development Bank

贷 款 号：    2962-PRC

Loan No. :     2962-PRC

项目执行单位：湖南省水运建设投资集团有限公司
Project Entity:  Hunan Provincial Water Transportation Construction & Investment Group Co., Ltd.

会计年度：           2018
Accounting Year：      2018
目   录
Contents

一、审计师意见
1
I. Auditor’s Opinion
3
二、财务报表及财务报表附注
5
Ⅱ. Financial Statements and Notes to the Financial Statements
5
（一）资金平衡表
5
i. Balance Sheet
5
（二）项目进度表
7
ii. Summary of Sources and Uses of Funds by Project Component
7
（三）贷款协定执行情况表
10
iii. Statement of Implementation of Loan Agreement
10
（四）专用账户报表
11
iv. Special Account Statement
11
（五）财务报表附注
12
v. Notes to the Financial Statements
15
三、审计发现的问题及建议
19
III. Audit Findings and Recommendations
20



一、审计师意见
审计师意见
湖南省水运建设投资集团有限公司：
我们审计了你公司利用亚行贷款湖南湘江内河航运项目2018年12月31日的资金平衡表及截至该日同年度的项目进度表、贷款协定执行情况表、专用账户报表等特定目的财务报表及财务报表附注（第5页至第18页）。
（一）项目执行单位及湖南省财政厅对财务报表的责任
编制上述财务报表中的资金平衡表、项目进度表及贷款协定执行情况表是你办的责任，编制专用账户报表是湖南省财政厅的责任，这种责任包括：
1．按照中国的会计准则、会计制度和本项目贷款协定的要求编制项目财务报表，并使其实现公允反映；
2．设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。
（二）审计责任
我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。
为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报表的总体列报。
我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。
（三）审计意见
我们认为，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目贷款协定的要求编制，公允反映了亚洲开发银行贷款湖南湘江内河航运项目2018年12月31日的财务状况及截至该日同年度的财务收支、项目执行和专用账户收支情况。
（四）其他事项
我们还审查了本期内湖南省财政厅报送给亚洲开发银行的A0025号提款申请书及所附资料。我们认为，这些资料均符合贷款协议的要求，可以作为申请提款的依据。
本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。
                   中华人民共和国湖南省审计厅
2019年5月25日
地址：中国湖南省长沙市嘉雨路6号
邮政编码：410001

电话：86-731-89976085

传真：86-731-89976015

I. Auditor’s Opinion

Auditor’s Opinion

Hunan Provincial Water Transportation Construction & Investment Group Co., Ltd.

We have audited the special purpose financial statements (from page 5 to page 18) of Hunan Xiangjiang Inland Waterway Transport Development Project Financed by the Asian Development Bank, which comprise the Balance Sheet as of December 31, 2018, the Summary of Sources and Uses of Funds by Project Component, the Statement of Implementation of Loan Agreement and the Special Account Statement for the year then ended, and the Notes to the Financial Statements.

Project Entity's Responsibility for the Financial Statements

Your entity is responsible for the preparation of the financial statements including Balance Sheet, the Summary of Sources and Uses of Funds by Project Component, the Statement of Implementation of Loan Agreement mentioned above, and Hunan Provincial Finance Department is responsible for the preparation of Special Account Statement, which include: 

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement; 

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error. 
Auditor’s Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People’s Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.      

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures selected depend on the auditor’s judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entity’s preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity’s internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Opinion

In our opinion, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of Hunan Xiangjiang Inland Waterway Transport Development Project Financed by the Asian Development Bank as of December 31, 2018,its financial receipts and disbursements, the project implementation and the receipts and disbursements of the special account for the year then ended in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement.

Other Matter(s)

We also examined the withdrawal applications from No.A0025 and the attached documents submitted to the Asian development Bank during the period. In our opinion, those documents comply with the project loan agreement and can serve as basis for loan withdrawal.

The audit report consists of the Auditor’s Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Hunan Provincial Audit Office of the People’s Republic of China

25 May, 2019
Address: No. Jiayu Road, Changsha Hunan, P.R. China

Postcode: 410001
Tel.: 86-731-89976085   Fax: 86-731-89976015
The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version.


[image: image1.emf]亚行报表2018（水 运投-土谷塘项目）.xls


（五）财务报表附注
财务报表附注
1.项目概况
湖南湘江内河航运项目贷款号为2962-PRC，项目贷款协议于2013年1月25日签订，并自签署之日起九十天内生效， 2018年12月31日关闭。
该项目是一个以航运为主，兼有交通、灌溉和供水等功能的水资源综合利用工程。项目枢纽位于衡阳市湘江上游39公里的衡南县云集镇。项目包括总装机容量9万千瓦、设计年均发电量3.63亿千瓦时的电站一个，设计年通过能力1,420万吨的单线单级1000T船闸一座，跨湘江公路大桥一座（17孔泄水闸），长774米的鱼道一条、两个千吨级码头及新增三级航道的航标工程。项目建成后，渠化土谷塘至上游近尾洲枢纽50公里河段，使其最小水深在目前的基础上增加1—2米以上，湘江衡阳至近尾洲航道条件大为改善，通航等级和能力大大提高，为湘江主航道和远期湘桂运河建设奠定基础。水库水位提高后，给两岸城市供水、堤垸灌溉提供有利条件，同时能加快衡南县城城市建设，提高城市品位，库区绵延几十公里的风景带，能改善沿岸人民的生活质量，促进当地旅游业的发展。
项目计划总投资为人民币2,954,370,000.00元，其中：亚洲开发银行贷款总额为150,000,000.00美元，折合人民币954,000,000.00元，项目资本金1,211,200,000.00元（其中：中央预算内补助93,900,000.00元，中央专项拨款补助317,300,000.00元，省级地方政府补助800,000,000.00元），商业银行贷款789,170,000.00元。
2. 财务报表编制范围
本财务报表的编制范围为湖南湘江土谷塘航电枢纽建设项目的财务收支活动。
3. 主要会计政策
3.1本项目财务报表按照财政部《世界银行贷款项目会计核算办法》（财际字〔2000〕13号）的要求编制。
3.2会计核算年度采用公历年制，即公历每年1月1日至12月31日。
3.3本项目会计核算以 “权责发生制”作为记账原则，采用借贷复式记账法记账，以人民币为记账本位币。
3.4 按照中国人民银行2018年12月31日汇率，即USD1=人民币6.8632元。
4.报表科目说明
4.1项目支出
2018年项目支出人民币83,277,266.49元，累计支出人民币2,329,422,634.64元，占总投资计划的78.85%。
2017年该项目工程基本完工并达到预定可使用状态，因此，对部分在建工程进行了转固定资产处理，累计金额为2,328,746,529.64元，其中：暂估固定资产2,217,915,938.84元，已办理竣工决算手续正式转固定资产110,830, 590.80元。
4.2货币资金
2018年12月31日货币资金余额为人民币33,245,466.14元，比上年减少人民币19,667,687.26元。
4.3预付及应收款
2018年12月31日余额为人民币58,381,416.92元，主要为内部往来款项，具体明细如下表：
货币单位：人民币元
	序号
	单位名称
	余额

	1
	内部往来款项
	45,021,348.06

	2
	预付工程款
	13,159,707.00

	2
	其他
	 200,361.86

	合计
	58,381,416.92


4.4项目拨款
2018年12月31日余额为人民币1,163,820,000.00元，是中央政府财政和湖南省地方政府财政拨付的国内配套资金，其中：中央财政预算内拨款93,900,000.00元，中央专项基金拨款317,300,000.00元，湖南省地方政府财政拨款752,620,000.00元。
项目计划配套资金总额人民币1,211,200,000.00元，截至2018年12月31日到位配套人民币1,163,820,000.00元，占计划的96.09%，其中：中央财政预算内配套资金总额人民币93,900,000.00元，累计到位人民币93,900,000.00元，占计划的100%；中央专项基金拨款配套资金总额人民币317,300,000.00元，累计到位人民币317,300,000.00元，占计划的100%；湖南省地方政府财政计划配套资金总额人民币800,000,000.00元，累计到位人民币752,620,000.00元，占计划的94.08%。
4.5项目借款
2018年12月31日余额为人民币1,021,331,712.07元，其中：亚洲开发银行贷款额为148,812,756.74美元，折合人民币1,021,331,712.07元。 

截至2018年12月31日，累计提取亚洲开发银行贷款资金148,812,756.74美元，占贷款总额的99.21%。其中：工程类项目累计提款119,305,594.57美元；货物类项目累计提款28,948,682.17美元；制度建设与机构加强类项目累计提款558,480.00美元。

4.6应付款
2018年12月31日余额为人民币235,849,261.80元，其中：湖南省水运建设投资集团有限公司垫付湖南湘江土谷塘航电枢纽工程项目工程款207,134,650.59元，应付施工单位工程质量保证金28,178,609.35元，应付工程款536,001.86。 

5.专用账户使用情况
本项目专用账户设在交通银行长沙潇湘支行，账号为 431610000146370000170，币种为美元。2018年年初余额6,486,400.09美元，本年度回补3,420,622.72美元，利息收入165.54美元，本年度支付6,479,492.57美元，年末余额3,427,695.78美元。
(V)Notes to Financial Statements
Notes to Financial Statements

1. Project Profile

Loan Agreement of Hunan Xiangjiang Inland Water Transportation Project (Loan No.:2962-PRC) was signed on Jan.25th, 2013 and became effective within 90 days since the date of signing; the loan was closed in December 31th, 2018.

It is a multipurpose water resources project with major functioning as navigation, while combined with functions as transportation, irrigation and water supply. The Project complex is located in Yunji Town of Hengnan County on Xiang River 39km upstream Hengyang City. The Project includes a power station with total installed capacity of 90MW and designed annual power generation of 363 million kilowatt-ours, a single-line and single-lift 1000T shiplock with designed annual throughput capacity of 14.2 million tons, a highway bridge crossing Xiangjiang River (17-sluice gates), a 774m-long fish way, two kiloton terminals, and navigation marks of new Class III navigation channels. With the completion of this Project, 50km-long river section from Tugutang to upstream Jinweizhou Complex will be channelized; the minimum water depth of this section will increase 1m to 2m on current basis, and conditions of Xiang River navigation channels from Hengyang to Jinweizhou will be greatly improved. With the improvements in navigation level and capacity, it will lay the foundation for construction of Xiangjiang River main navigation channel and long-term Hunan-Guangxi Canal. Increasing in reservoir water level shall bring favorable conditions for urban water supply and polder irrigation on both banks. Meanwhile, it will accelerate urban construction and upgrade urban quality of Hengnan County. The scenery zone stretches a few tens of kilometers of the reservoir area will improve people's living quality along banks and promote development of local tourism.

The planed total investment of the Project is RMB2,954,370,000.00Yuan, including: ADB loan USD 150,000,000.00, equivalent to RMB954,000,000.00Yuan; the capital fund is RMB 1,211,200,000.00Yuan (including: central government budgetary investments RMB 93,900,000.00 Yuan, central government special appropriate funds RMB 317,300,000.00Yuan, provincial  government allowance RMB 800,000,000.00Yuan), commercial bank loan RMB789,170,000.00Yuan.

2. Scope of Financial Statement

This Financial Statement includes the financial revenue and expenditure for Hunan Xiangjiang Tugutang navigation Complex.

3. Main Accounting Policy

3.1 The financial statement of this project is prepared according to Accounting Method of World Bank Loan Project issued by the Financial Ministry (No.13 [2000]).

3.2 The accounting year adopts the calendar year, i.e. from January 1st to December 31th.

3.3 The accounting of this project adopts principle of accrual basis, method of loan double entry bookkeeping, and recording currency of RMB.

3.4 The exchange rate of the People's Bank of China on Dec. 31st, 2018 shall be adopted, i.e. USD1=6.8632 RMB Yuan.

4. Note to the Financial Statement

4.1 Project Expenditure

The project expenditure of Year 2018 is 83,277,266.49 RMB Yuan; the accumulated expenditure is 2,329,422,634.64 RMB Yuan, which occupies 78.85% of the total investment plan.

In 2017, the Project has been basically completed and realized the intended uses. Therefore, some works under construction were changed into fixed assets, with an accumulative amount of RMB 2,328,746,529.64Yuan, of which: provisional estimate fixed assets of RMB 2,217,915,938.84Yuan, and formal fixed assets with completed final account of 110,830, 590.80Yuan.

4.2 Monetary Fund

The monetary fund balance in Dec. 31st, 2018 is 33,245,466.14 RMB Yuan, with year increase of 19,667,687.26 RMB Yuan.

4.3 Prepaid and Receivable

The balance of Dec. 31st, 2018 is RMB 58,381,416.92 Yuan, mainly including intra-group receivable as in following table:

Currency: RMB Yuan

	No.
	Name
	Balance

	1
	Intra-group receivable
	45,021,348.06

	2
	Advance payment
	13,159,707.00

	3
	Others
	200,361.86

	Total
	58,381,416.92


4.4 Project Appropriation Funds

The balance of Dec. 31st, 2018 is RMB 1,163,820,000.00 Yuan, which is the domestic funds financially appropriated by the central government and Hunan local government, including the appropriation within the central budget of RMB 93,900,000.00 Yuan, the central special fund appropriation of RMB 317,300,000.00 Yuan, and Hunan local government financial allocation of RMB 752,620,000.00 Yuan.

The total amount of the Project planned counterpart fund is RMB 1,211,200,000.00 Yuan, the  paid-in counterpart fund up to Dec. 31st, 2018 is RMB 1,163,820,000.00 Yuan, which accounts for 96.09% of the plan, including the total amount of counterpart fund within the central budget of RMB 93,900,000.00 Yuan, accumulative paid-in  sum of RMB 93,900,000.00 Yuan, which accounts for 100% of the plan; the total amount of central special appropriation counterpart fund of RMB 317,300,000.00 Yuan, accumulative paid-in  sum of RMB 317,300,000.00 Yuan, which accounts for 100% of the plan; the total amount of Hunan local government financially planned counterpart fund of RMB 800,000,000.00 Yuan, accumulative paid-in sum of RMB 752,620,000.00, which accounts for 94.08% of the plan.

4.5 Project Loan

The balance of Dec. 31st, 2018 is RMB 1,021,331,712.07 Yuan, including the ADB loan of 148,812,756.74 USD, which is equivalent to RMB 1,021,331,712.07 Yuan. 

Up to Dec. 31st, 2018, the accumulated fund from the ADB loan is 148,812,756.74 USD, which accounts for 99.21% of the total loan amount. Thereof: the accumulated drawing for the engineering works is 119,305,594.57 USD; the accumulated drawing for the goods is 28,948,682.17 USD; and the accumulated drawing for institutional construction and agencies strengthening is 558,480.00 USD.

4.6 Account payable

The balance on Dec. 31st, 2018 is RMB 235,849,261.80 Yuan, thereof: Hunan Provincial Water Transportation Construction & Investment Group Co. Ltd. (HPWTCIG) pays advance project payment for Hunan Xiangjiang Tugutang Navigation Complex Project of RMB 207,134,650.59 Yuan, payable construction unit engineering quality bond of RMB 28,178,609.35 Yuan, and payable project payment of RMB536,001.86 Yuan. 

5. Use of Specified Account

This project has a special account opened in Changsha Xiaoxiang Branch of Bank of Communication, with account number of 431610000146370000170 and currency in USD. The balance at beginning of Year 2018 is 6,486,400.09 USD, this year's cover is 3,420,622.72 USD, the interest income is 165.54 USD, this year's payment is 6,479,492.57 USD and yearend balance is 3,427,695.78 USD.

三、审计发现的问题及建议
审计发现的问题及建议
除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目贷款协定遵守情况、内部控制和项目管理情况、项目绩效及上年度审计建议整改落实情况。今年的审计没有发现新的违反国家法规、项目贷款协定以及内部控制、项目管理、项目绩效方面存在的问题。
III. Audit Findings and Recommendations 

Audit Findings and Recommendations

In addition to performing the audit and expressing an opinion on the financial statements, we also make observations with respect to compliance with applicable provisions of state laws and regulations and the loan agreement of the relevant entities, its internal financial control and project management, project performance during the project implementing process. we have found non-compliance with state laws and regulations or the loan agreement in this year’s audit.
_1234567890.xls
资金平衡表

		二、财务报表及财务报表说明

		Ⅱ、Financial Statement and Notes to the Financial Statement

		(一)资金平衡表

		(Ⅰ)Balance Sheet of Project

		资金平衡表								资金平衡表

		BALANCE SHEET								BALANCE SHEET

		2018年12月31日（as of 12/31/2018）								2018年12月31日（as of 12/31/2018）

		编报单位:湖南省水运建设投资集团有限公司						表1		编报单位:湖南省水运建设投资集团有限公司						表1(续)

		Entity Name:Hunan Provincial Water Transportation Construction & Investment Group Co., Ltd.						Statement 1		Entity Name:Hunan Provincial Water Transportation Construction & Investment Group Co., Ltd.						Statement 1(continued)

		项目名称:湖南湘江内河航运项目						单位:人民币元		项目名称:湖南湘江内河航运项目						单位:人民币元

		PROJECT NAME:Hunan Xiangjiang Inland Waterway Transport Development Project						CURRENCY UNIT:RMB YUAN		PROJECT NAME:Hunan Xiangjiang Inland Waterway Transport Development Project						CURRENCY UNIT:RMB YUAN

		资金占用                                                                                                   Application of Fund		行次         Line No.		期初		期末		资金来源                                                                                                                                       Sources of Fund		行次         Line No.		期初		期末

		一. 项目支出合计   Total Project Expenditures		1		2,246,145,312.20		2,329,422,634.64		一. 项目拨款合计  Total Project Appropriation Funds		28		1,163,820,000.00		1,163,820,000.00

		1.交付使用资产  Fixed Asset Transferred		2		1,937,927,248.70		2,328,746,529.64		二. 项目资本与项目资本公积 Project Capital and Capital Surplus		29

		2.待核销项目支出 Construction Expenditures to be Disposed		3						其中:捐赠款  Including:Grants		30

		3.转出投资 Investments Transferred-out		4						三. 项目借款合计  Total Project  Loan		31		950,021,216.77		1,021,331,712.07

		4.在建工程 Construction in Progress		5		308,218,063.50		676,105.00		1.项目投资借款 Total Project Investment Loan		32		950,021,216.77		1,021,331,712.07		1,021,228,200.06		103,512.01

		二. 应收生产单位投资借款 Investment Loan Receivable		6						(1) 国外借款  Foreign Loan		33		950,021,216.77		1,021,331,712.07		145,391,954.02

		其中:应收生产单位亚行贷款  Including:Asian Development Bank Investment Loan Receivable		7						其中:  亚洲开发银行Including:ADB		34		950,021,216.77		1,021,331,712.07		145,392,124.02		950,021,216.77		71,310,495.30		71,310,495.30

		三. 拨付所属投资借款  Appropriation of Investment Loan		8						国际开发协会		35						170.00

		其中:拨付亚行贷款 Including:Appropriation of  Asian Development Bank Investment Loan		9						技术合作信贷  Technical Cooperation		36						96.93%

		四. 器材  Equipment		10						联合融资  Co-Financing		37

		其中:待处理器材损失 Including:Equipment Losses in Suspense		11						(2) 国内借款  Domestic Loan		38

		五. 货币资金合计  Total Cash and Bank		12		52,913,153.40		33,245,466.14		2.其它借款 Other Loan		39						674869.61

		1.银行存款  Cash in Bank		13		52,906,706.60		33,237,526.54		四. 上级拨入投资借款  Appropriation of Investment Loan		40						1,235.39

		其中:专用帐户存款 Including:Special Account		14		42,383,435.47		23,524,961.68		其中:拨入亚行贷款  Including:Asian Development Bank Loan		41						1,166.74

		2.现金  Cash on hand		15		6,446.80		7,939.60		五. 企业债券资金  Bond Fund		42

		六. 预付及应收款合计 Total Prepaid and Receivable		16		12,888,033.35		58,381,416.92		六. 待冲项目支出  Construction Expenditures to be Offset		43

		其中:应收亚行贷款利息 Including:Asian Development Bank Loan Interest Receivable		17						七. 应付款合计  Total Payable		44		198,060,147.06		235,849,261.80

		应收亚行贷款承诺费  Asian Development Bank Loan Commitment Fee Receivable		18						其中:应付亚行贷款利息 Including:Asian Development Bank Loan Interest Payable		45

		应收亚行贷款资金占用费  Asian Development Bank Loan Service-Fee Receivable		19						应付亚行贷款承诺费  Asian Development Bank Loan Commitment Fee Payable		46

		七. 有价证券  Marketable Securities		20						应付亚行贷款资金占用费  Asian Development Bank Loan Service-Fee Payable		47

		八. 固定资产  Total Fixed Assets		21						八. 未交款合计  Other Payables		48

		固定资产原价  Fixed Assets ，Cost		22						九. 上级拨入资金  Appropriation of Fund		49

		减:累计折旧  Less:Accumulated Depreciation		23						十. 留成收入  Retained Earnings		50		45,135.12		48,543.83

		固定资产净值  Fixed Assets ，Net		24

		固定资产清理  Fixed Assets Pending Disposal		25

		待处理固定资产损失  Fixed Assets Losses in Suspense		26

		资金占用合计  Total Application of Fund		27		2,311,946,498.95		2,421,049,517.69		资金来源合计  Total Sources of Fund		51		2,311,946,498.95		2,421,049,517.69		(0.00)

						0.00		(0.00)

								308,216,952.69

								(307,540,847.69)

								(19,667,687.26)

								110,830,590.80



&R&"Times New Roman,常规"
&11

&C&P

郭宏:
亚行系统记录贷款余额

郭宏:
账面美元记账贷款余额



进度表

		（二）项目进度表

		（Ⅱ）Summary of Sources and Uses of Funds by Project Component

		项目进度表（一）

		SUMMARY OF SOURCES AND USES OF FUNDS BY PROJECT COMPONENTⅠ

		本期截至 2018年12月31日(For the Period End 12/31/2018)

		编报单位:湖南省水运建设投资集团有限公司												表2-1

		Entity Name:Hunan Provincial Water Transportation Construction & Investment Group Co., Ltd.												Statement 2-1

		项目名称:湖南湘江内河航运项目												单位: 人民币元

		PROJECT NAME:Hunan Xiangjiang Inland Waterway Transport Development Project												CURRENCY UNIT: RMB YUAN

				本期   Current Period						累计  Cumulative

				本年计划额                                             Current Year Budget		本期发生额                   Current Period Actual		本期完成比                Current Period % Completed		项目总计划额                                                 Life of  PAD		累计完成额                         Cumulative Actual		累计完成比           Cumulative % Completed

		资金来源合计  Total  Sources of Funds		23,476,486.48		23,476,486.48		100.00%		2,954,370,000.00		2,185,151,712.07		73.96%

		一、国际金融组织贷款  International Financing		23,476,486.48		23,476,486.48		100.00%		954,000,000.00		1,021,331,712.07		99.21%

		1.     亚洲开发银行 ADB		23,476,486.48		23,476,486.48		100.00%		954,000,000.00		1,021,331,712.07		99.21%		107.06%

		2.     国际开发协会 IDA

		2.     其他  Other

		二、配套资金  Counterpart Financing		- 0		- 0				2,000,370,000.00		1,163,820,000.00		58.18%

		1.     无偿配套资金  Counterpart Financing Without Compensation		- 0		- 0				1,211,200,000.00		1,163,820,000.00		96.09%

		(1).中央预算内拨款 Central government budget appropriation								93,900,000.00		93,900,000.00		100.00%

		(2).中央专项拨款 Central government special appropriate funds								317,300,000.00		317,300,000.00		100.00%

		(3).地方政府自筹 Provincial government allowance		- 0		- 0				800,000,000.00		752,620,000.00		94.08%

		2.     有偿配套资金  Counterpart Financing With Compensation		- 0		- 0				789,170,000.00		- 0		0.00%

		（1）.国内商业银行贷款 Domestic Commercial Bank Financing								789,170,000.00		- 0		0.00%

		3.     其他  Other

		资金运用合计  Total Application of Funds		83,290,000.00		83,277,266.49		99.98%		2,954,370,000.00		2,329,422,634.64		78.85%

		1、工程 Capital construction		30,140,000.00		30,132,984.62		99.98%		1,255,218,000.00		1,077,861,948.57		85.87%

		2、货物 Equipment		2,370,000.00		2,365,671.00		99.82%		512,766,400.00		246,992,720.04		48.17%

		3、待摊投资 Unallocated		50,780,000.00		50,778,610.87		100.00%		1,186,385,600.00		1,004,567,966.03		84.67%

								0.00%

								0.00%

								0.00%

		差异  Difference		(59,813,513.52)		(59,800,780.01)		99.98%				(144,270,922.57)

		1.     应收款变化  Change in Receivables				45,493,383.57						58,381,416.92

		2.     应付款变化  Change in Payables				(37,789,114.74)						(235,849,261.80)

		3.     货币资金变化  Change in Cash and Bank				(19,667,687.26)						33,245,466.14

		4.     其他  Other				(47,837,361.58)						(48,543.83)

						(59,800,780.01)		0.00

				建安投资：		91,701,608.91		5,694,916.26		1,047,728,963.94

				设备：		17,970,419.77		3,346,882.95		244,627,049.04

				待摊：		73,606,183.54		(110,743,590.80)		953,789,299.22

						81,576,420.63

										2,246,145,312.20

								880,182,004.87		(83,277,322.43)

						(110,743,590.80)				1,110.81

								880,182,004.87		112,745.15

						(59,800,780.01)

						(0.00)

						91,701,608.91

						(61,568,624.29)

						83,277,322.43

						(55.94)



&C&P

郭宏:
划账至集团总部

郭宏:
划账至集团总部

郭宏:
以美元为标的计算该比例



进度表 (2)

		项目进度表（二）

		SUMMARY OF SOURCES AND USES OF FUNDS BY PROJECT COMPONENT Ⅱ

		本期截至2018年12月31日（For the Period End 12/31/2018）

		编报单位:湖南省水运建设投资集团有限公司																表2-2

		Entity Name:Hunan Provincial Water Transportation Construction & Investment Group Co., Ltd.																Statement 2-2

		项目名称:湖南湘江内河航运项目																单位：人民币元

		PROJECT NAME:Hunan Xiangjiang Inland Waterway Transport Development Project																CURRENCY UNIT：RMB YUAN

		项目内容                                        Project Component		项目支出     Project Expenditure

				累计支出Cumulative Amount		已交付资产   Assets Transferred								在建工程     Work in Progress		待核销项目支出Construction Expenditures to be Disposed		转出投资Investments Transferred-out

						固定资产     Fixed Asset		流动资产   Current Asset		无形资产 Intangible Asset		递延资产     Deferred Asset

		1.土谷塘航电枢纽工程 Tugutang Navigation & Hydropower Complex		2,329,422,634.64		2,328,746,529.64								676,105.00

		合  计  Total		2,329,422,634.64										676,105.00

		备注：1、合计累计支出栏数据应与资金平衡表（表一）项目支出栏（行次1）+行次10+行次21期末数相同；2、在建工程合计数应与表一行次5期末数相同；3待核销项目支出合计数应与表一行次3期末数相同；4、转出投资计数应与表一行次4期末数相同；5、已交付资产合计即固定资产、流动资产、无形资产、递延资产四项合计数应与表一行次2+行次10+行次21期末数相同；

								-110857446.76

								880182004.87

						-110857446.76

								880182004.87



&C&P



贷款执行表

		（三）贷款协定执行情况表

		（Ⅲ）Statement of Implementation of Loan Agreement

		贷款协定执行情况表

		STATEMENT OF IMPLEMENTATION OF LOAN AGREEMENT

		本期截至2018年12月31日(For the Period End 12/31/2018)

		编报单位:湖南省水运建设投资集团有限公司										表3

		Entity Name:Hunan Provincial Water Transportation Construction & Investment Group Co., Ltd.										Statement 3

		项目名称:湖南湘江内河航运项目										单位：人民币元

		PROJECT NAME:Hunan Xiangjiang Inland Waterway Transport Development Project										CURRENCY UNIT:RMB YUAN

		类别                                                                                                     Category		核定贷款金额                                 Loan  Amount                                     美元                                                 USD		本期提款数                                                                   Current-period Withdrawals				累计提款数                                                                                                 Cumulative Withdrawals

						美元                                                USD		折合人民币                                 RMB		美元                                        USD		折合人民币                                 RMB

		1、工程 Capital construction		119,778,101.00		2,886,838.61		19,812,950.75		119,305,594.57		818,818,156.65

		（1）土谷塘船闸 Ship Lock Works of Tugutang Navigation & Hydropower Complex				857,024.11		5,881,927.87		41,674,649.03		286,021,451.22

		（2）土谷塘电站厂房 Sluice and Powerhouse works of Tugutang Navigation & Hydropower Complex				2,029,814.50		13,931,022.88		77,630,945.54		532,796,705.43

		2、货物 Equipment		29,603,419.00		533,794.11		3,663,535.74		28,948,682.17		198,680,595.48

		（1）电站机组及附属设备 Turbine-Generator Unit and Its Auxiliary Equipment						- 0		16,160,436.06		110,912,304.77

		（2）泄水闸金属结构件制造 Metal Structure Fabrication of Power Station and Sluice Gate						- 0		7,328,837.34		50,299,276.43

		（3）船闸金属结构件制造 Metal Structure Fabrication of Shiplock						- 0		2,076,687.58		14,252,722.20

		（4）液压启闭机及其附属设备 Hydraulic Hoist & Auxiliary Equipment						- 0		2,848,927.08		19,552,756.34

		（5）趸船 Wharf Boats				347,957.82		2,388,104.11		347,957.82		2,388,104.11

		（6）应急艇 Emergency boats				185,836.29		1,275,431.63		185,836.29		1,275,431.63

		3、制度建设与机构加强 Enhanced capacity and performance of waterway management agencies		618,480.00		- 0		- 0		558,480.00		3,832,959.94

		（1）咨询服务 Consultant's Service						- 0		558,480.00		3,832,959.94

		合  计  Total		150,000,000.00		3,420,632.72		23,476,486.49		148,812,756.74		1,021,331,712.07



&C&P

reves:
总金额1.5亿美元并且贷款核定项目有明细调整



专用帐户表 

		（四）专用账户报表

		（iv）Special Account Statement

		专用帐户报表												SPECIAL ACCOUNT STATEMENT

		本期截至2018年12月31日												(For the Period Ended 12/31/2018)

																								交通银行长沙潇湘支行/431610000018150186143

		项目名称:湖南湘江内河航运项目												开户银行名称/帐号:交通银行长沙潇湘支行/431610000146370000170

		PROJECT NAME:Hunan Xiangjiang Inland Waterway Transport Development Project												Depository Bank/Account No. : Xiaoxiang Branch of Bank of Communications/431610000146370000170										Xiaoxiang Branch of Bank of Communications/431610000018150186143

		贷款号：2962-PRC												货币种类:  美元

		Loan No:2962-PRC												Currency:   USD

																						金额

		A部分: 本期专用帐户收支情况								Part A - Account Activity for the Period												Amount

		期初余额																				6,486,400.09

		Beginning Balance (01/01/2018)

		增加   Add:

		本期亚洲开发银行回补总额																				3,420,622.72

		Total Amount Deposit by Asian Development Bank

		本期利息收入总额（存入专用帐户部分）																				165.54

		Total Interest Earned This Period if Deposited in Special Account

		本期不合格支出归还总额

		Total Amount Refunded to Cover Ineligible Expenditures

		减少  Deduct:

		本期支付总额																				6,479,492.57

		Total Amount Withdrawn

		本期未包括在支付额中的服务费支出

		Total Service Charges if not Included in above Amount Withdrawn

		期末余额																				3,427,695.78

		Ending Balance (12/31/2018)

		B部分: 专用帐户调节								Part B - Account Reconciliation

		1.亚洲开发银行首次存款总额

		Amount Advanced by Asian Development Bank

		减少  Deduct:

		2.亚洲开发银行回收总额

		Total Amount Recovered by Asian Development Bank

		3.本期期末专用帐户首次存款净额

		Outstanding Amount Advanced to the Special Account at 12/31/2018

		4.专用帐户期末余额

		Ending Balance of Special Account at  12/31/2018

		增加  Add:

		5.截至本期期末已申请报帐但尚未回补金额

		Amount Claimed but not yet Credit at 12/31/2018

		申请书号				金额

		Application No.				Amount

		6.截至本期期末已支付但尚未申请报帐金额

		Amount Withdrawn but not yet Claimed

		7.服务费累计支出（如未含在第5和第6栏中）

		Cumulative Service Charges (if not include in item 5.or 6.)

		减少  Deduct:

		8.利息收入（存入专用帐户部分）																				7,073.06

		Interest Earned (if include in Special Account)

		9.本期期末专用帐户首次存款净额

		Total Advance to Special Account Accounted for at 12/31/2018



&C&P




