中华人民共和国湖南省审计厅

Hunan Provincial Audit Office of the People’s Republic of China

审  计  报  告

Audit Report

湘审报〔2020〕31号

HUNAN AUDIT REPORT〔2020〕NO.31

项目名称：  世界银行贷款湖南株洲清水塘区域重金属污染环境治理工程项目

Project Name:Zhuzhou Brownfield Remediation Project   Financed by the World Bank

贷 款 号：   8587- CN

Loan No. :    8587- CN

项目执行单位：株洲清水塘重金属污染治理世行贷款项目管理办公室

Project Entity:Zhuzhou Brownfield Remediation Project Management Office

会计年度：    2019

Accounting Year：2019

目   录

Contents

一、审计师意见	1

I. Auditor’s Opinion	3

二、财务报表及财务报表附注	6

Ⅱ. Financial Statements and Notes to the Financial Statements	6

（一）资金平衡表	6

i. Balance Sheet	6

（二）项目进度表	7

ii. Summary of Sources and Uses of Funds by Project Component	7

（三）贷款协定执行情况表	10

iii. Statement of Implementation of Loan Agreement	10

（四）专用账户报表	11

iv. Special Account Statement	11

（五）财务报表附注	12

v. Notes to the Financial Statements	17

三、审计发现的问题及建议	23

III. Audit Findings and Recommendations	28

一、审计师意见

审计师意见

株洲清水塘重金属污染治理世行贷款项目管理办公室：

我们审计了世界银行贷款湖南株洲清水塘区域重金属污染环境治理工程项目2019年12月31日的资金平衡表及截至该日同年度的的项目进度表、贷款协定执行情况表和专用账户报表等特定目的财务报表及财务报表附注（第 6页至第 22页）。

（一）项目执行单位及湖南省财政厅对财务报表的责任

编制上述财务报表中的资金平衡表、项目进度表及贷款协定执行情况表是你办的责任，编制专用账户报表是湖南省财政厅的责任，这种责任包括：

1．按照中国的会计准则、会计制度和本项目贷款协定的要求编制项目财务报表，并使其实现公允反映；

2．设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。

（二）审计责任

我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。

为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报表的总体列报。

我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。

（三）审计意见

我们认为，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目贷款协定的要求编制，公允反映了世界银行贷款湖南株洲清水塘区域重金属污染环境治理工程项目 2019年12月31日的财务状况及及截至该日同年度的财务收支、项目执行和专用账户收支情况。

（四）其他事项

我们还审查了本期内由省财政厅报送给世界银行的第HN-03至HN-05号提款申请书及所附资料。我们认为，这些资料均符合贷款协议的要求，可以作为申请提款的依据。

本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。

中华人民共和国湖南省审计厅

2020年6月24日

地址：中国湖南省长沙市嘉雨路6号

邮政编码：410001

电话：86-731-89976085

传真：86-731-89976015

I. Auditor’s Opinion

Auditor’s Opinion

To Zhuzhou Brownfield Remediation Project Management Office

We have audited the special purpose financial statements (from page 6 to page 22) of Zhuzhou Brownfield Remediation project financed by the World Bank, which comprise the Balance Sheet as of December 31, 2019, the Summary of Sources and Uses of Funds by Project Component, the Statement of Implementation of Loan Agreement and the Special Account Statement for the year then ended, and Notes to the Financial Statements.

Project Entity and Hunan Provincial Finance Department's Responsibility for the Financial Statements

The preparation of the Balance Sheet, the Summary of Sources and Uses of Funds by Project Component and the Statement of Implementation of Loan Agreement of the financial statements is the responsibility of your entity, while the preparation of the Special Account Statement is the responsibility of Hunan provincial Finance Department, which includes:

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement;

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error.

Auditor’s Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People’s Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures selected depend on the auditor’s judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entities’ preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity’s internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Opinion

In our opinion, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of Zhuzhou Brownfield Remediation Project financed by the World Bank as of December 31, 2019,its financial receipts and disbursements, the project implementation and the receipts and disbursements of the special account for the year then ended  in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement.

Other Matter(s)

We also examined the withdrawal application from No.HN-03 to HN-05 and the attached documents submitted to the World Bank during the period. In our opinion, those documents comply with the project loan agreement and can serve as basis for loan withdrawal.

The audit report consists of the Auditor’s Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Hunan Provincial Audit Office of the People’s Republic of China

24 June, 2020

Address: No. Jiayu Road, Changsha Hunan, P.R. China

Postcode: 410001

Tel.: 86-731-89976085

Fax: 86-731-89976015

The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version.

- 财务报表附注

财务报表附注

1、项目概况

世界银行贷款湖南株洲清水塘区域重金属污染环境治理工程项目贷款编号为8587- CN。该项目的开发目的是通过在项目区域内采用基于风险的治理方法来减少公众受到重金属污染土壤的影响。该项目范围为：清水塘核心工业区15.15平方公里中除株冶、株化等大中型厂矿企业聚集区以外的8.48平方公里区域（主要为城中村、棚户区、城郊村），依据土壤污染调查和风险评估，其中需要进行治理的土壤面积为2.84平方公里（占比33%），需要环保处理的污染土壤体量约137.49万立方米，平均治理深度约0.5米。涵盖铜霞、清水、响石岭、铜塘湾、清石、映峰、清水湖区等7个片区。项目主要建设内容包括株洲清水塘循环经济工业区场地土壤治理、废渣治理、水体底泥治理、污染裸土换填等场地治理与修复，以及污染土壤处理场、水塘底泥脱水场、固体废物填埋场和环保信息与示范中心建设等。项目协议于2016年6月1日签订，2016年9月13日生效，预计2021年12月31日前关闭。项目计划总投资为人民币总投资15.66亿元，其中世界银行贷款总额为15,000.00万美元，折合人民币96,000.00万元。

2、财务报表编制范围

本财务报表的编制范围为世界银行贷款湖南株洲清水塘区域重金属污染环境治理工程项目的财务收支活动。

3、主要会计政策

3.1本项目财务报表按照财政部《世界银行贷款项目会计核算办法》（财际字〔2000〕13号）的要求编制。

3.2此次会计报表涵盖时间为公历2019年1月1日至2019年12月31日。

3.3本项目会计核算以 “权责发生制”作为记账原则，采用借贷复式记账法记账，以人民币为记账本位币。

3.4 按照中国人民银行2019年12月31日汇率，即1美元=人民币6.9762元。

4.项目执行情况说明

4.1项目进展情况

截止2019年12月31日，株洲清水塘区域重金属污染环境治理工程项目已按世行采购程序签订了12个合同，合同签约总额为14,350.88万元，其中铜霞片区2,749.99万元，清水片区3,512.31万元，项目管理咨询服务913.5万元，个人环境修复专家38万元，铜塘湾片区土壤治理工程及场地恢复工程1,346.99万元、清水湖片区土壤治理工程及场地恢复工程1,192.14万元、铜霞片区废渣治理工程1,643.29万元、袁家冲废渣治理工程651.05万元、清水片区废渣治理工程1,460.52万元、响石岭清石片区及水塘现场补充监测99.8万元，数据管理咨询298万元,映峰片区土壤治理工程445.29万元，其中：

（1）HN-TJ-QST-01——铜霞片区施工联络道路、场地清理、土壤治理工程及场地恢复工程（原合同价：2,749.99万元，变更后补充合同2,233.29万元）

截止2019年12月31日，该工程支付10%预付款和10次进度款，共计支付金额为1,896.57万元，占合同金额的68.96%。该项目在获得世行不反对意见后，2019年10月18日签订关于工程内容及费用调整的补充协议，原工程内容费用减少1,018.00万元，新增工程内容费用501.00万元。由于铜霞路以南的大部分地块被房屋、构筑物占据，拆迁移交场地的进度严重滞后于原进度计划且工程量减少。

（2）HN-TJ-QST-02——清水片区施工联络道路、场地清理、土壤治理工程及场地恢复工程（原合同价3,512.31万元）

截止2019年12月31日，该工程支付10%预付款和7次进度款，共计1,425.00万元人民币，占合同的40.6%。由现场山体地形限制和征迁、租地和补偿的问题，拆迁移交场地的进度严重滞后于原进度计划且工程量减少。

（3）HN-TJ-QST-03——铜塘湾片区施工联络道路、场地清理、土壤治理工程及场地恢复工程、处理设施（含水塘治理）（合同价1,346.99万元）

截止2019年12月31日，该合同已支付10%预付款，累计支付金额为134.69万元。

（4）HN-TJ-QST-05——映峰片区施工联络道路、场地清理、土壤治理工程及场地恢复工程（含水塘治理）（合同价445.28万元）

截止2019年12月31日，施工单位已进场，完成少部分污染土壤及建筑垃圾归堆、进场道路和清表工程量。该工程支付10%预付款，累计支付金额为44.52万元。

（5）HN-TJ-QST-06——清水湖片区施工联络道路、场地清理、土壤治理工程及场地恢复工程（含水塘治理）（合同价 1,192.14万元）

截止2019年12月31日，该合同已支付10%预付款和1次进度款，累计支付金额为373.26万元，占合同金额的31.3%。

（6）HN-TJ-QST-09——铜霞片区废渣治理 （合同价1,643.29万元）

截止2019年12月31日,已完成暂存场建设，该工程支付10%预付款和1次进度款，累计支付金额为450.64万元，占合同金额的27.4%。

（7）HN-TJ-QST-14——袁家冲废渣治理（合同价 651.05万元）

截止2019年12月31日,该工程支付10%预付款和1次进度款，累计支付金额为169.6554万元，占合同金额的26.1%。

（8）HN-TJ-QST-15——清水片区废渣治理（合同价1,460.52万元）

截止2019年12月31日,该工程支付10%预付款和1次进度款，累计支付金额为524.74万元，占合同金额的35.9%。

（9）HN-HW-QST-01——响石岭、清石片区及水塘现场补充监测（合同价99.8万元）

2019年4月10日签订合同，11月8日支付71.92万，占合同金额的72.06%。

（10）HN-ZX-QST-01——项目管理咨询

宜生环境技术工程（上海）有限公司于2017年9月开展，截止2019年12月31日支付184.13万元。

（11）HN-ZX-QST-09——环境修复专家

2018年9月4日签订合同，截止2019年12月31未发生费用。

（12）HN-ZX-QST-11——数据管理咨询（合同价298万元）

2019年7月22日签订合同，11月11日支付89.4万，占合同金额的30%。

4.2贷款协定执行情况

截止2019年12月31日，湖南省财政厅共向世行提款17,502,506.19美元（首存款10,000,000.00美元,先征费375,000.00美元，回补资金7,127,506.19美元），专用账户共支付项目单位3,464,138.36美元。

4.3配套资金落实情况

项目总计划筹集国内配套资金 606,359,300 元（筹集中央和省专项 458,749,300 元，地方政府配套 147,610,000 元），截止2019年12月31日，实际到位56,005,441.61元（其中企业自有资金53,005,441.61元，省级财政专项资金3,000,000元），配套资金完成项目总计划的9.24%。

5.报表科目说明

5.1项目支出

2019年12月31日，项目支出合计96,051,053.43元，占总投资计划的6.13%.其中：建筑安装工程投资为42,382,957.43元（包括铜霞片区工程款18,965,736.OO元、清水片区工程款12,828,287.90元、清水片区废渣项目4,050,140.00元、清水湖片区工程款2,630,167.92元、袁家冲废渣治理工程项目2,863,126.12元);待摊投资为53,668,096.00元。

5.2货币资金

2019年期初余额为人民币30,635,878.48元，期末余额为人民币75,697,054.65元（其中专用账户余额折合人民币69,792,917.33元）。

5.3预付及应收款

2019年期初余额为人民币4,979,892.92元，期末余额为人民币6,389,234.54元。

5.4项目拨款

2019年期初余额为人民币31,426,518.50元，期末余额为人民币56,005,441.61元（其中企业自有资金53,005,441.61元，省级财政专项资金3,000,000元），占项目配套资金总额606,359,300元的9.24%。

5.5项目借款

2019年期初余额为50,616,100.00元，期末余额为人民币122,100,983.68元，全部为世界银行贷款，折合17,502,506.19美元，占世界银行核定贷款总额150,000,000.00美元的11.67%。。

5.6留成收入

截止2019年12月31日，留成收入余额为30,917.33元。主要为专用账户利息收入。

6.专用账户使用情况

本项目的专用账户于2017年7月26日开设在中国银行湖南省分行营业部，账号为5885 7068 7128，币种为美元。专用账户2019年年初余额为3,338,706.23美元，本期向世行回补10,127,506.19美元，利息收入2387.77美元，本期支付3,464,138.36美元，本期末包括在支付额中的服务费支出为30美元，专用账户年末余额为10,004,431.83美元。服务费累计支出为50美元，利息收入总额为4481.83美元。

## v. Notes to the Financial Statements

Notes to the Financial Statements

1. Project Overview

Zhuzhou Brownfield Remediation Project Loan No. is 8587-CN. The development purpose of this project is to reduce the impact of heavy metal contaminated soil on the public by adopting a risk-based management method in the project area. The project scope includes: the 8.48km2 area (mainly are the village-in-city, shantytown areas and outskirt villages) in the 15.15km2 core Qingshuitang industrial area, excluding the area of industrial cluster composed of large- and medium-sized factories such as Zhuzhou Smelter Group and CNSG Hunan Zhuzhou Chemical Industry Group Co., Ltd. In accordance with soil contamination survey and risk assessment, 2.84km2 of land are to be remediated (accounting for 33%), about 1,374,900m3 contaminated soils have to be treated and the average remediation depth is about 0.5m. It covers 7 sub-areas including Tongxia, Qingshui, Xiangshiling, Tongtangwan, Qingshi, Yingfeng and Qingshui Lake. The main project contents include soil treatment, waste residue treatment, bottom mud treatment of waters, replacement and filling of contaminated bare soil in Qingshuitang Circular Economy Industrial Park and the construction of contaminated soil treatment site, pond bottom mud dehydration site, solid waste landfill site and environmental protection information and demonstration center and so on. The project agreement was signed on June 1, 2016 and came into effect on September 13, 2016. The project is expected to be closed by December 31, 2021. The total planned investment for the project is RMB 1.566 billion, of which the total loan from the World Bank is USD 150 million, equivalent to RMB 960 million.

2. Scope of Financial Statements

The scope of these financial statements is the financial revenue and expenditure of Zhuzhou Brownfield Remediation Project.

3. Main Accounting Policies

3.1 These financial statements are prepared in accordance with Accounting Regulation for World Bank Financed Projects (C.J.Zi[2000] No.13) issued by the Ministry of Finance.

3.2 These financial statements cover the period from January 1, 2019 to December 31, 2019 on the Gregorian calendar.

3.3 The "accrual basis" is adopted as the bookkeeping principle, the debit and credit double entry bookkeeping technique is adopted as the bookkeeping method and RMB is taken as the bookkeeping standard currency in preparation of these financial statements.

3.4 The exchange rate issued by the People's Bank of China on December 31, 2019, namely USD 1 = RMB 6.9762, is adopted in preparation of these financial statements.

4 Project Implementation Status

4.1 Project Progress

As of December 31, 2019, twelve contracts have been signed in accordance with the procurement procedures of the World Bank for the Zhuzhou Brownfield Remediation Project. The total contract amount is RMB 143.5088 million, including RMB 27.4999 million for Tongxia Sub-area, RMB 35.1231 million for Qingshui Sub-area, RMB 9.135 million for project management consulting services, RMB 380,000 for individual environmental restoration expert, RMB 13.4699 million for soil remediation and site restoration project of Tongtangwang sub-area, RMB 11.9214 million for soil remediation and site restoration project of Qingshuihu sub-area, RMB 16.4329 million for waste residue remediation within Tongxia sub-area, RMB 6.5105 million for waste residue remediation within Yuanjiachong zone, RMB 14.6052 million for waste residue remediation within Qinghsui sub-area, RMB 0.998 million for site supplementary investigation of Xiangshiling/Qingshi sub-area and pond, RMB 2.98 million for data management consultancy, and RMB 4.4529 million for soil remediation project of Yingfeng sub-area, More specifically:

(1)HN-TJ-QST-01--Access roads for construction, site clearing, soil treatment works and site restoration work in Tongxia Sub-area(The original contract price: RMB27.4999 million, and the revised contract is RMB 22.3329 million)

As of December 31, 2019, 10% of the advance payment and ten milestone payments have been made, totaling RMB 18,965,736, accounting for 68.96% of the contract amount. Due to as most of the land to the south of Tongxia Road is occupied by house structures, the progress of demolition and transfer site is seriously behind the original schedule and the amount of works is reduced, the supplementary agreement on project content and cost adjustment was signed on October 18,2019 after receiving no-objection from the World Bank,the original project content cost was reduced by RMB 10.18 million and the new project content cost was increased by RMB 5.01 million.

(2)HN-TJ-QST-02--Access roads for construction, site clearing, soil treatment works and site restoration work in Qingshui Sub-area(The original contract price: RMB 35.1231 million)

As of December 31, 2019, 10% of the advance payment and seven milestone payments have been made, totaling RMB 14,250,086, accounting for 40.6% of the contract amount. Due to the limitation of site terrain, expropriation and relocation of leased land and compensation, the progress of demolition and transfer site seriously lags behind the original schedule and the amount of work is reduced. 
(3)HN-TJ-QST-03--Access roads for construction, site clearing, soil treatment works and site restoration work in Tongtangwan Sub-area (including pond treatment) (The contract price: RMB 13.4699 million)
As of December 31, 2019, 10% of the advance payment has been made, totaling RMB 1,346,992.

(4)HN-TJ-QST-05--Access roads for construction, site clearing, soil treatment works and site restoration work in Yingfeng Sub-area (including pond treatment) (The contract price: RMB 4.4529 million)
As of December 31, 2019,The construction unit has entered the site and completed a small part of the contaminated soil and construction waste piling into the site road and the amount of cleaning works. 10% of the advance payment has been made, totaling RMB 445,287.
(5)HN-TJ-QST-06--Access roads for construction, site clearing, soil treatment works and site restoration work in Qingshuihu Sub-area (including pond treatment) (The contract price: RMB 11.9214 million)
As of December 31, 2019, 10% of the advance payment and one milestone payment have been made, totaling RMB 3,732,622, accounting for 31.3% of the contract amount.

(6)HN-TJ-QST-09--Waste residue remediation within Tongxia Sub-area (The contract price: RMB 16.4329 million)
As of December 31, 2019, temporary storage field construction has been completed, 10% of the advance payment and one milestone payment have been made, totaling RMB 4,506,421, accounting for 27.4% of the contract amount.
(7)HN-TJ-QST-14--Waste residue remediation within Yuanjiachong Zone (The contract price: RMB 6.5105 million)
As of December 31, 2019, 10% of the advance payment and one milestone payment have been made, totaling RMB 1,696,554, accounting for 26.1% of the contract amount.
(8)HN-TJ-QST-18--Waste residue remediation within Qingshui Sub-area (The contract price: RMB 14.6052 million)
As of December 31, 2019, 10% of the advance payment and one milestone payment have been made, totaling RMB 5,247,469, accounting for 38.9% of the contract amount.
(9)HN-HW-QST-01--Site supplementary investigation of Xiangshiling /Qingshi Zone and pond (The contract price: RMB 0.998 million)
The contract was signed on April 10, 2019, and RMB 719,178 was paid on November 8, accounting for 72.06% of the contract amount.

(10)HN-ZX-QST-01--Project management consultation

Easen International (Shanghai) Co., Ltd. started to provide project management consultation service from September 2017 and RMB 1,841,349 have been paid for such service as of December 31, 2019.

(11)HN-ZX-QST-09--Environmental remediation expert

The contract was signed on September 4, 2018, and no expenses were incurred as of December 31, 2019.
(12)HN-ZX-QST-11--Data management consultancy (The contract price: RMB 2.98 million)
The contract was signed on July 22, 2019, and RMB 894,000 was paid on November 11, accounting for 30% of the contract amount.

4.2 Loan Agreement Implementation

As of December 31, 2019, the Hunan Provincial Department of Finance had withdrawn USD 17,502,506.19 from the World Bank (USD 10,000,000 as initial deposit, USD 375,000 as front-end fee, USD 7,127,506.19 as repayment funds), and a total of USD 3,464,138.36 have been paid from the special account.

4.3 In Place Supporting fund

A total of RMB 606,359,300 was planned to be raised domestically, including RMB 458,749,300 as special fund allocated by the central and provincial governments and RMB 147,610,000 raised by local government. As of December 31, 2019, RMB 56,005,441.61 was actually raised, accounting of 9.24% of the total supporting fund raising plan. Of which, RMB 53,005,441.61 were enterprise-owned fund and RMB 3 million were special fund allocated by the provincial government.

5 Statement of Accounts

5.1 Project Expenditure

On December 31, 2019, the total project expenditure was RMB 96,051,053.43, accounting for 6.13% of the total investment plan. More specifically, the investment in construction and installation works was RMB 42,382,957.43 (including RMB 18,965,736.00 for Tongxia Sub-area, RMB 12,828,287.90 for Qingshui Sub-area, RMB 4,050,140.00 for waste residue remediation within Qinghsui sub-area, RMB 2,630,167.92 for Qingshuihu Sub-area, and RMB 2,863,126.12 for waste residue remediation within Yuanjiachong zone); the investment to be amortized was RMB 53,668,096.00.

5.2 Monetary Resources

The balance of bank deposits at the beginning of 2019 was RMB 30,635,878.489, and the balance at the end of 2019 was RMB 75,697,054.65 (of which the balance of special account was equivalent to RMB 69,792,917.33).

5.3 Advanced and Receivable

The balance at the beginning of 2019 was RMB 4,979,892.92, and the balance at the end of 2019 was RMB 6,389,234.54.

5.4 Project Allocation

The balance at the beginning of 2019 was RMB 31,426,518.5 and at the end of 2019 was RMB 56,005,441.61 (including enterprise-owned fund of RMB 53,005,441.61 and special fund of RMB 3 million allocated by the provincial government), accounting for 9.24% of the total amount of supporting fund which is RMB 606,359,300.

5.5 Loan for the Project

The balance at the beginning of 2019 was RMB 50,616,100.00 and at the end of 2019 was RMB 122,100,983.68. All of them were World Bank loans and equivalent to USD 17,502,506.19, accounting for 11.67% of the total loan USD 150,000,000 approved by the World Bank.

5.6 Retained Income

As of December 31, 2019, the balance of retained income was RMB 30,917.33, which was mainly the interest income of special account.

6. Impress Account Status

The special account for this project was opened in the banking department of Bank of China Hunan Branch on July 26, 2017, with account number as 5885 7068 7128 and currency as USD. The balance in the special account at the beginning of 2019 was USD 3,338,706.23. In this period, USD 10,127,506.19 was replenished form the World Bank, USD 2,387.77 was interest income, USD 3,464,138.36 was paid and USD 30.00 for service charge included in the payment at the end of the period . The year-end balance in the special account was USD 10,004,431.83, cumulative service fee expenditure was USD 50.00 and total interest income was USD 4,481.83.

三、审计发现的问题及建议

审计发现的问题及建议

除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目贷款协定遵守情况、内部控制和项目管理情况、项目绩效情况。我们发现存在如下问题：

- 违反国家法规或贷款协定的问题

1、截留青苗、设施补偿费。

铜塘湾街道办事处受托管理世界银行贷款湖南株洲清水塘区域重金属污染环境治理工程项目青苗、设施补偿款，协议按《株洲市集体土地征收及房屋拆迁补偿安置办法》中规定的青苗、设施补偿标准支付补偿款。审计抽查发现，2019年铜塘湾街道办事处对铜塘湾片区土壤治理项目借用的建设村委会下沿河组冯月花等农户的8.411亩菜地应按5800元/亩标准（含800元/亩复垦费）补偿，实际按3000元/亩标准补偿农户，其余2800元/亩违规拨付建设村集体，2019年12月25日共拨付建设村集体23551元。

上述做法不符合《株洲市集体土地征收及房屋拆迁补偿安置办法》第十七条“ 征收土地时，地上的附着物及青苗补偿直接支付给地上附着物及青苗的所有者。”、《中华人民共和国物权法》第四十二条“任何单位和个人不得贪污、挪用、私分、截留、拖欠征收补偿费等费用”的规定。

建议你办督促铜塘湾街道办事处将上述截留的农户个人的青苗补偿款23551元予以归还。你办已接受审计建议。

- 项目管理方面存在的问题

- 项目进度严重滞后。

截至2019年12月31日，项目建设期已过近三分之二，项目累计支出 9605.11万元，仅完成项目总投资计划的6.13 %；项目累计完成土壤治理面积58.15万平方米，占总目标272.7万平方米的21.32 %；省财政厅仅向世行提款1750.25万美元，累计提款数占核定贷款金额15000万美元的11.67%。项目进度滞后主要是由于项目单位实施变更、设计招标拖延、用地报批、征地拆迁慢、工程量减少等原因。项目的实际执行情况与可行性研究报告的内容产生了较大偏差，根据项目实施单位测算，世行贷款额度将至少结余8300万美元（折合5.6443亿元人民币）。

上述做法不符合《国际金融组织和外国政府贷款赠款管理办法》（2016年财政部第85号令）第十二条“项目实施单位履行下列职责：...（二）按照贷款、赠款法律文件和国内相关规定，落实项目配套资金，组织项目采购，开展项目活动，推进项目进度，监测项目绩效等。”的规定。

建议你办详细分析原因并采取有力措施，尽快进行项目中期调整，加快项目进度。你办已接受审计建议。

2、合同未严格执行，且未及时签订补充协议。

世界银行贷款湖南株洲清水塘区域重金属污染环境治理工程项目-清水片区治理工程合同由项目实施单位株洲循环经济投资发展集团有限公司与博天环境集团股份有限公司于2017年5月5日共同签署合同。工期为18个月，开工日期为2017年6月2日，合同于2018年11月30日已到期，履约保函到期日期2018年12月15日。经监理单位审批该工程延期至2019年10月31日。实际该项目至2019年12月底未完工，项目实施单位与施工单位未及时签订补充协议，未要求施工单位提供新的履约保函。

上述做法不符合《中华人民共和国合同法》第六十条“当事人应当按照约定全面履行自己的义务。”、第二百七十条“建设工程合同应当采用书面形式。”的规定。

建议你办督促项目实施单位及时与施工单位签订补充协议。你办已接受审计建议。

3、工程变更不规范。

铜塘湾片区土壤治理工程项目J6-J12地块设计原采用原位稳定化固化进行治理施工，该7块地位于规划建设的清水湖人工湖范围内，2019年项目实施单位为赶清水湖人工湖施工工期，将位于清水湖人工湖范围内的J6-J12地块原位稳定固化施工方案变更为异位稳定化固化处理。审计时，未见该设计变更事项的论证资料及变更审批手续，项目尚未进行验收，但已看不到现场，项目地块已被清水湖人工湖项目占用。

上述做法不符合《株洲市政府投资管理办法》（株政发〔2017〕17号）第三十一条“严格控制工程变更，工程变更实行审核制度。”的规定。

建议你办今后予以纠正，减少不必要的工程变更，确有必要时，应经充分论证并办理好相关手续。你办已接受审计建议。

4、施工设计存在缺陷。

世界银行贷款湖南株洲清水塘区域重金属污染环境治理工程项目-铜霞片区废渣治理工程项目范围内的清湖路暂存场新增鱼塘底、处理区及西南侧堆土区淤泥外运项目，设计未规划淤泥弃置点，施工时由施工单位宏林建设工程集团有限公司选择弃置点，将淤泥30205m3弃至马家河处，该弃置点不是专用暂存场，未做好二次污染防治。

上述做法不符合《中华人民共和国土壤污染防治法》四十一条“修复施工单位转运污染土壤的，应当制定转运计划，将运输时间、方式、线路和污染土壤数量、去向、最终处置措施等，提前报所在地和接收地生态环境主管部门。”、《中华人民共和国固体废物污染环境防治法》第六十三条“工程施工单位不得擅自倾倒、抛撒或者堆放工程施工过程中产生的建筑垃圾。”的规定。

建议你办将弃至马家河处淤泥妥善处理，今后予以纠正，做好其他相关子项前期设计。你办已接受审计建议。

5、会计核算不规范。

2019年世界银行贷款湖南株洲清水塘区域重金属污染环境治理工程项目共有7478923.11元项目支出在现项目实施单位清水塘投资公司大帐核算（资金来源于企业自筹资金），通过清水塘投资公司账户支付，未通过项目专帐核算，资金未通过项目专用资金结算账户支付。

2019年世界银行贷款湖南株洲清水塘区域重金属污染环境治理工程项目本期漏记汇兑损益575040.16元。

上述做法不符合《国际金融组织和外国政府贷款赠款项目财务管理办法》（财国合〔2017〕28号）第二十一条“项目实施单位应当按照贷款赠款法律文件和国内相关规定，加强项目准备及实施各环节的成本费用管理，做好项目成本费用的概算、确认、支付、控制及核算等财务工作。”、《财务管理手册》第十八条“ 会计核算的主要任务（二）严格遵守规定的支付范围和开支标准，正确核算和反映项目的工程采购成本、管理费用和其它项目开支；”、《财务管理手册》第十九条“项目办和项目单位应根据《贷款协定》开设世行专用帐户，分帐核算，专帐管理。”的规定。

审计期间你办已调帐并调整报表。建议你办今后严格按《财务管理手册》的规定进行会计核算，你办已接受审计建议。

6、项目管理办公室部分职责履行不到位。

该项目管理办公室自成立以来没有日常办事机构，没有工作经费，没有专职人员；未按项目财务管理管理手册设置财务管理机构，也没有设置专职财务管理人员；未按规定编制项目合并财务报表，实际项目合并财务报表由项目执行办代编制；未组织成员单位召开项目专题工作会议，也未开展项目监督检查；对项目实施以来一直存在的项目实施进度严重滞后问题督促整改不力。

上述做法不符合《项目协议》附件-项目执行安排I部分第A.1条“为确保项目能够顺利实施，项目实施主体将确保以下机构在组成、职权、职能、人员配备、设施和其他资源能够一直维持以满足银行要求:(a)株洲市的项目领导小组...(b)项目管理办公室...”、项目实施手册第2.3.2条“市项目管理办公室负责项目的日常监督、管理工作，从整体上把握项目实施进度。”、项目实施手册第6.5条“在财务报表的基础上，项目管理办公室（PMO）将从湖南省财政厅（HPFB）获得贷款协议信息来准备项目合并财务报表...”、财务管理管理手册第五条“ 各级项目单位和有关部门应根据项目管理要求，设置财务管理机构，不能设置专门财务管理机构的项目管理单位，应设置专职财务管理人员...”的规定。

建议项目办认真全面履行赋予的职责。你办已接受审计建议。

（三）上一年度审计发现问题未整改情况

审计发现，2019年审计报告披露的问题中：“向湖南省财政厅报账资料部分不合格，涉及金额260684.86元”、“项目进度严重滞后”等2个问题仍存在，未整改到位。2018年审计报告披露的“变更项目实施单位尚未取得世行同意的书面意见”问题，截至审计时，该问题仍然存在，未整改。建议你办尽快完成业主变更，取得世行同意的书面意见，确保项目顺利实施和债务及时偿还，并采取措施加快项目实施进度。你办已接受审计建议。

III. Audit Findings and Recommendations

Audit Findings and Recommendations

In addition to performing the audit and expressing an opinion on the financial statements, we also make observations with respect to compliance with applicable provisions of state laws and regulations and the loan agreement of the relevant entities, its internal financial control and project management, project performance and the follow-up of previous recommendations during the project implementing process. We found the following issues:

I. Non-compliance with state laws and regulations or the applicable provisions of the loan agreement

- Interception of crops and facilities compensation.

The Tongtangwan Subdistrict Office was entrusted with the management of crops and facilities compensation of the Project. The agreement shall pay compensation according to the compensation standard for young crops and facilities stipulated in the Measures for Compensation and Resettlement of Collective Land Acquisition and House Demolition in Zhuzhou City.After the spot check from audit, in 2019, there is 8.411mu of vegetable land under the Fengyanhua and other rural households in the construction village committee borrowed by the Tongtangwan Subdistrict Soil Management Project in Tongtangwan Subdistrict Office should be compensated based on the standard of RMB 5,800 yuan/mu (including RMB 800 yuan/mu of reclamation fee), however, the actual compensation paid to the farmers with the standard of RMB 3,000 yuan/mu, and the remaining RMB 2,800 yuan/mu has been allocated to the construction village collective in violation of regulations. On 25 December 2019, a total of RMB 23,551 has been allocated to the construction village collective.

The above practice violated the Article 17 of the Measures for Compensation and Resettlement of Collective Land Acquisition and House Demolition in Zhuzhou City: "When land acquisition is carried out, the compensation for the attachments and young crops on the ground shall be directly paid to the owners of the attachments and young crops on the ground."; Article 42 of the Property Law of the People's Republic of China stipulates that "no unit or individual may embezzle, misappropriate, privately divide, withhold or delay the collection of compensation fees".

We recommend that your office urge the Tongtangwan Sub-district Office to refund the compensation of RMB 23,551 for crops to the farmers. Your office has accepted the audit recommendation.

II. Issues on project management

1.The project implementation schedule is seriously lagging behind.

As of 31 December 2019, the construction period of the project has passed nearly two thirds, The project cumulative expenditure is RMB 96.0511 million, which accounting only 6.13% of the total project investment plan; the cumulative project soil treatment area is 581,500m2, which accounting for 21.32% of the total target with 2.727 million m2; the Provincial Finance Bureau only submitted withdrawal application with USD 17.5025 million to the World Bank, and the cumulative withdrawal amount accounted for 11.67% of the approved loan amount of USD 150 million. The slow project implementation progress is mainly due to project implementation unit changes, bidding and design delay, slow approval of land use and land acquisition and demolition, and reduction in engineering quantity, etc. The project actual implementation has a large deviation from the content in the feasibility study report. According to the calculation from project implementation unit, the World Bank loan saving will be at least USD 83 million (equivalent to RMB564.43 million).

The above practice did not comply with the Article 12 of the Measures for the Administration of Loans and Grants from International Financial Organizations and Foreign Governments (Order No. 85 of the Ministry of Finance in 2016), which stipulates that"Project implementation units shall perform the following duties:...（2）In accordance with the loan and grant legal documents and relevant domestic regulations, implement the project supporting funds, organize project procurement, carry out project activities, promote project progress, monitor project performance, etc. " .

We recommend that your office conduct a detailed analysis for the reasons and take effective measures to make project mid-term adjustments as soon as possible , so as to speed up the project progress. Your office has accepted the audit recommendation.

2.The contract was not strictly implemented and no supplementary agreement was signed in time.

The World Bank Project-Qingshui area treatment project contract has been signed by the project implementation agency- Zhuzhou Circular Economy Investment Development Group Co., Ltd. and Botian Environment Group Co., Ltd. on 5 May 2017. The construction period is 18 months with commencement date on 2 June 2017. The contract has been expired on 30 November 2018, and the performance guarantee letter expired on 15 December 2018. The contract was postponed to 31 October 2019 after approval by the supervision company. But actually, the contract has not been completed by the end of December 2019. The project implementation unit and the construction unit did not sign a supplementary agreement in time, and did not require the construction unit to provide a new performance guarantee.

The above activities do not comply with Article 60 of the Contract Law of the People's Republic of China:"The parties shall fully perform their obligations in accordance with the contract.",Article 270 stipulates that "Construction contracts should be in written form."

We recommend that your office urge the project implementation unit to sign a supplementary agreement with the construction unit in time. Your office has accepted the audit recommendation.

3.Non-standard engineering variation .

The Tongtangwan Area Soil Treatment Project J6-J12, the blocks are originally designed with in-situ stabilization and solidification. The 7 blocks are located within the planned Qingshui Artificial Lake. In 2019, the project unit changed the construction plan of J6-J12 blocks to ectopic stabilization and solidification treatment in order to catch the construction period of Qingshui Lake Artificial Lake. During the audit, there was no supporting documents for the design change and the approval procedures for the variation. The project has not been checked and accepted, but the site has not been seen, and the project blocks have been occupied by the Qingshui Lake Artificial Lake Project.

The above practice do not comply with Article 31 of the Investment Management Measures of Zhuzhou Municipal Government (ZZF [2017] No. 17), "Strictly control project changes, and implement the audit system for project changes."

We recommend that your office make corrections in the future to reduce unnecessary engineering variation, but when necessary, it should be fully demonstrated and go through the relevant procedures. Your office has accepted the audit recommendation.

4. Defects in construction design.

The Qinghulu temporary storage site ,which in the project of Zhuzhou Brownfield Remediation Project Loaned by the World Bank-Tongxia Area Waste Residue Treatment SubProject,added new fish pond bottom, treatment area and southwest side mud area sludge transport project. The design has not planned sludge disposal site. During construction, the construction unit- Honglin Construction Engineering Group Co., Ltd. selected the disposal site to transport 30205m3 of sludge to the Majia River. This disposal site is not a dedicated temporary storage site, secondary pollution prevention and control measures are not well done.

The above practice do not comply with Article 41 of the Law of the People's Republic of China on the Prevention and Control of Soil Pollution: "In case of repairing the transport of contaminated soil by the construction unit, the transport plan shall be formulated, and the transport time, mode, route, quantity, destination and final disposal measures of contaminated soil shall be reported to the local and receiving ecological environment authorities in advance." ;Article 63 of the Law of the People's Republic of China on the Prevention and Control of Environmental Pollution by Solid Waste: "Construction units shall not dump, scatter or pile up construction waste generated in the process of construction without authorization."

We recommend that your office should properly treat of the disposed sludge in Majia River, correct it in the future, and make preliminary design of other related sub-projects. Your office has accepted the audit recommendation.

- The accounting is not standardized.

In 2019, there is RMB 7,478,923.11 of expenditures for Zhuzhou Brownfield Remediation Project Loaned by the World Bank Occurred and accounted in the current project implementation agency- Qingshuitang Investment Company (financed by enterprise self-raised funds), which are paid through the Qingshuitang Investment Company's account, and has not been accounted through the special account of the project, also the funds have not been paid through the project special account.

In 2019, the project accounting missed the exchange gains and losses of RMB575,040.16.

The above-mentioned activities do not comply with the following regulations: Article 21 of the "Financial Management Regulations for Loan and Grant Projects of International Financial Organizations and Foreign Governments" (Cai Guo He [2017] No. 28):"Project implementing agencies shall comply with the legal documents and relevant domestic regulations, strengthen project preparation and implementation of cost management in all aspects, and implementation well in project cost estimation, confirmation, payment, control and accounting and other financial work." ;Article 18 of the Financial Management Manual:"The main tasks of accounting (2) Strictly follow by the prescribed payment scope and expenditure standards, correctly account for and reflect the project procurement costs, management costs and other project expenditures of the project"; and Article 19 of the Financial Management Manual: "The project management office and project unit shall establish a special account in accordance with the ‘Loan Agreement’, with separate accounting and special account management. "

During the audit, your office has adjusted the accounting and the statements. We recommend that your office conduct accounting in strict accordance with the provisions of the "Financial Management Manual" in the future. Your office has accepted the audit recommendation.

6.Part of the responsibilities of the project management office are not performed properly.

Since its establishment, the project management office has no daily office, no working funds,and no full-time staffs; The financial management organization was not set up according to the project financial management manual, and no full-time financial management personnel were set up;The PMO has not prepared the consolidated financial statements of the project as required, and the actual consolidated financial statements of the project has been prepared by implementation agency on behalf of the PMO; The member units have not been organized to hold project-specific work meetings, and project supervision and inspection activities have not been carried out; Inadequate supervision of the project implementation that has been seriously delayed.

The above practice do not comply with Article A.1 of part I of annex project implementation arrangement of the Project Agreement: "In order to ensure the smooth implementation of the project, the project implementation subject will ensure that the following institutions can be maintained in composition, authority, function, staffing, facilities and other resources to meet the bank's requirements: (a) project leading group of Zhuzhou City... (b) Project Management Office...";Article 2.3.2 of Project Implementation Manual "The municipal project management office shall be responsible for the daily supervision and management of the project and grasp the project implementation progress as a whole.";Article 6.5 of Project Implementation Manual : "On the basis of the financial statements, the PMO will obtain the loan agreement information from the Hunan Provincial Department of Finance (HPFB) to prepare the project consolidated financial statements...";Article 5 of the Financial Management Manual: "Project units and relevant departments at all levels shall set up financial management organizations according to the requirements of project management, and project management units that can not set up special financial management organizations shall set up full-time financial management personnel..." .

We recommend that your office conscientiously and fully perform its assigned responsibilities. Your office has accepted the audit recommendation.

III. The Followed-up of previous recommendations

The audit found that among the issues disclosed in the 2019's audit report: such as “part of the documents of withdrawal application to the Hunan Provincial Financial Bureau are unqualified, involving an amount of RMB 260,684.86” and “seriously lagging behind in project progress”, those issues still exist, and have not been rectified. In the 2018's audit report, the issue mentioned "the project implementation unit change has not yet obtained written no objection by the World Bank" was still existing and have not been rectified. We recommend that your office complete the change of the owner as soon as possible and obtain written no objection by the World Bank to ensure smoothly implementation of the project and timely repayment of the debt, and take measures to speed up the project implementation progress. Your office has accepted the audit recommendations.